## Slide 1: Operations Tools Deployment Plans
Emir Imamagic
University Computing Centre (SRCE)

## Slide 2: Introduction
Deployment plans for ops tools
  Accounting portal
  GOCDB
  Operations portal
  Helpdesk

## Slide 3: Introduction
SAM/Nagios
  already deployed at 22 NGIs
  other are in process of installation

## Slide 4: Sources
MS 406
  Deployment plan for the distribution of operational tools to the NGIs/EIROs
  https://documents.egi.eu/document/128
EGEE-III DNA1.6.2
  https://edms.cern.ch/document/1061529/
Additional feedback
  RT #831

## Slide 5: Results
Total – 34 NGIs
Provided complete info – 31 NGIs
Remaining NGIs tracked through RT #831
  Azerbaijan, Armenia
  Russia (provided GGUS/helpdesk plans)

## Slide 6: Results
Tool/answer | NGI instance | Central | Not decided | Custom NGI solution
Accounting portal | 10 | 14 | 5 | 2
GOCDB | 11 | 20 | 0 | 0
Operations portal | 9 | 20 | 1 | 1
GGUS (xGUS) | 4 | 14 | 1 | 13

## Slide 7: Deployment Timelines
Tool/answer | Deployed | Date | No date | Waiting for stable release
Accounting portal | 0 | 2 | 6 | 2
GOCDB | 0 | 3 | 5 | 3
Operations portal | 3 (4) | 1 | 5 | 0
GGUS (xGUS) | 2 | 1 | 1 | 0

## Slide 8: Conclusions
NGIs prefer central instances
NGIs expect stable, packaged releases
  SA2 QA validation & software release process

## Slide 9: Issues
How to handle custom NGI solutions?
  accounting portal not an issue – central instance sees whole infrastructure
  helpdesks already integrated with GGUS?
  operations portal synchronization?

## Slide 10: More Information
Wiki page
  https://wiki.egi.eu/wiki/Operations_tools_deployment_plans