## Slide 1: Accounting Status
Stuart Pullinger
John Gordon

## Slide 2: Overview
Previous release
End of EMI2 & repository changes
Cloud Accounting
OGF UR2
RT Tickets
EGI Engage

## Slide 3: Release 1.3.1-1
Released 4th November
Improved parsing of multiple FQANs
Support for parsing fractional seconds
Bug fixes to prevent crashes in the parser and the central repo.

## Slide 4: EMI2 end & repo changes
EMI2 service closed Friday 16th January
  Still 3-4 sites to migrate to EMI3
  Being followed up in GGUS
Creates new tasks:
  Change A/R probe
  Rewrite pub/sync SAM/Nagios tests
  Move historical data to new system
    Changes to the summarising process
    Old data will show in development/MPI portal

## Slide 5: Cloud Accounting
Drive to improve VO reporting
Agreed at FedCloud Face to Face
  Improving information in ImageId field
  Benchmarking
  Sub-site/part-of-site level reporting
Discussing
  Assigning usage to long-running VMs
    month of completion vs usage for each month

## Slide 6: OGF UR2
Planning straight translation from CAR
  Map fields from CAR to UR2
  Simplest
Support for all fields/combinations will come later
  Possible use for cloud + storage
  Would need extensions
  Possibly discuss in May?

## Slide 7: RT Tickets
6047 - Storage Accounting Summaries to Accounting Portal
TODO
6191 - MPI Accounting: Summaries to Accounting Portal
  Complete?
    accounting data is sent to accounting-devel
  or keep open until all data is in this view and site goes live?

## Slide 8: RT Tickets
6560 - Evaluate the impact in the current EGI accounting systems of the solutions to account users of robot certificates
  No problems foreseen provided:
    1. DNs are not longer than 255 characters
    2. It is noted that a single users' usage in the accounting portal could be split between different DNs ie. their grid certificate and each robot certificate used on their behalf.

## Slide 9: RT Tickets
6570 - Validate the setup of the regional accounting repo in Greece
  ??
6700 - Creating documentation for cloud, MPI and storage accounting by PY4
  new site is complete and will go live shortly
7590 - Cloud Accounting - Long running VMs
  in progress

## Slide 10: RT Tickets
7686 - Active VO statistics to add EMI-3 accounting.
  new view in accounting-devel site
  does this only include MPI/EMI3 data?

## Slide 11: EGI-Engage
Explore big data techniques eg. hadoop, cassandra
  possibly starting around July
parser evolution
  sql backend
  xml backend
  Looking for candidates
cloud accounting improvements
  See above

## Slide 12: EGI Engage
storage accounting improvements
changes for new aai
  leave for later in EGI-Engage or AARC
dataset usage accounting
  kick off at meeting in May