## Slide 1: SAM Roadmap Review
Emir Imamagic
University Computing Centre (SRCE)

## Slide 2: Release procedure
4 weeks cycles
  3 weeks for development
  1 week for validation
EGI software release procedure
  only for public releases

## Slide 3: MyEGI
Stability and maintenance
Improvement of the user interface
  gridmap views and web services
  milestone: April 2011

## Slide 4: ATP
Better support for VO feeds
  milestone: March 2011
Support for history
  milestone: August 2011

## Slide 5: POEM
Successor of MDDB
Profiles synchronization
  milestone: June 2011
Profiles web interface
  milestone: September 2011

## Slide 6: Nagios Config Generator
Integration with POEM
  metric description in probe packages
  milestone: June 2011
Integration of new resources and probes
  UNICORE and Globus
  depends on probe providers
Support for failover SAM instance
  milestone: February 2011

## Slide 7: Comments
JRA1.3 funded for PY1 only
  9PMs – CERN and SRCE
  decrease of development activity after April
  focus on bug fixing and code maintenance