# URT Meeting March 02, 2015. Minutes.

Agenda: [https://wiki.egi.eu/wiki/URT:Agenda-02-03-2015](https://wiki.egi.eu/wiki/URT%3AAgenda-02-03-2015)

## Participants

Joao Pina (SA1/SA2)

Andrea Manzi (WLCG MW Officer)

Mattias Ellert (Globus)

Tomasz  Piontek (QCG/PSNC) – excused

Jon Kerr Nilsen (ARC) – excused

Bernd Schuller (UNICORE) - excused

Zdenek Sustr (L&B, GridSite, caNl-c)

Mischa Salle (gLexec-WN, ARGUS-EES)

C. Aiftimiei (INFN/EGI.eu, CREAM&co, STORM, VOMS, WMS)

Vincenzo Spinoso (INFN/EGI.eu)

## UMD releases status

* Joao – details in agenda:
	+ [https://wiki.egi.eu/wiki/URT:Agenda-02-03-2015#UMD\_releases\_status](https://wiki.egi.eu/wiki/URT%3AAgenda-02-03-2015#UMD_releases_status)
	+ UMD 3 Update 11 released on 16.02 – containing lot of products updates and new products (FTS3 & Frontier Squid); many issues encountered due to missing EPEL 5 dependencies – to solve them some new packages were added to UMD repos
	+ Working to release an emergency update for CAs 1.62 & latest version of VOMS-Admin, 3.3.3
	+ Cristina – the products mentioned in the agenda page as released will enter the UMD software provisioning queue for the next update

### Discussion:

* MischaS – mentioned the release of **lcmaps-plugins-c-pep-1.3.0-1** and **mkgltempdir-0.0.5-1**, back on Dec. 2014 – there was no news about them been released in EMI or UMD repositories
	+ Both Cristina & Joao excuse themselves and mention that the updates will be made available in the next EMI Update (this week) and the next UMD update.

### Next UMD-3 releases

**Next updates**

* + End of May 2015

## Updates from the product teams

Details are present in the agenda:

* [https://wiki.egi.eu/wiki/URT:Agenda-02-03-2015#Updates\_from\_the\_product\_teams](https://wiki.egi.eu/wiki/URT%3AAgenda-02-03-2015#Updates_from_the_product_teams)
* News from the PTs present and excused:
	+ ARC – Jon (excused)
		- The 5.0.0 is not yet ready, working on it
	+ DPM/LFC – Andrea
		- There is a new DPM-xrootd in EPELstable, v. 3.5.2 – compatible with xrootd4 – it has to be released together with the xrootd4.1 & xrootd-compat 3.3.6 pushed by Mattias in EPEL stable
	+ DMC clients – Andrea
		- There are updates of several components in EPEL stable: gfal2, gfal2-python, srm-ifce & CGSI-gSOAP
	+ FTS3 – Andrea
		- There are new versions but not yet in EPEL stable
	+ dCache
		- Cristina – there is a new version of the server, **2.6.42**, already present in AppDB – to remember for the next UMD update
	+ QCG – Tomasz (excused)
		- working on the QCG update addressing the java SSLv3 issue.
		- Verification was done; deployed on the PLG infrastructure for staged-rollout
	+ CESNET products – caNl, GridSite, L&B, ProxyRenewal - Zdenek
		- * no plans of other updates
	+ UNICORE – Bernd (excused)
		- UNICORE/X 7.2.0-3 – fixing an important issue, will be released soon

**Report from the WLCG MW officer:**

* Andrea – there are some new version of STORM, ARC, CREAM, DPM-xrootd under verification

**Other topics:**

* Update of the UMD Products ID Cards
	+ After 1 year it is time to update the support calendar for UMD products, where needed
		- Cristina will send an e-mail to URT mailing list, in order to have this update – especially regarding the support of SL5/EPEL5 and support of new OS versions

## Next meetings:

**16 March,** 15:00 CETon Adobe Connect