## Slide 1: Accounting Engage: June 2015
Stuart Pullinger

## Slide 2: Outline
Parser Developments
Data Usage
Storage & Cloud (& UR2)
AAI, GPGPU, Big Data Tools
Updated Roadmap

## Slide 3: Parser Developments
Parser | Apr-Nov 2015 | Dec-Jul 2016 | Aug-Mar 2017
ARC Parser | Des-Imp-Ev-Dem |  | 
Elixir/VMWare Parser? |  | Des-Imp-Ev-Dem | 
SQL/XML Parser |  |  | Des-Imp-Ev-Dem
Parser for ARC CEs
  ARC used at many sites outside of NorduGrid
    Some combined with CREAM
  Some complexity supporting JURA
  French use-case: ARC data in APEL database
TBD: Will Elixir need/develop a VMWare accounting client?

## Slide 4: Data Usage
Data Accounting session in Lisbon
  Disappointing attendance
  Not much feedback gained
  Produce an outline/strawman document
    See if it stimulates responses
Data Usage | Jun-Jan 2015 | Feb-Sep 2016 | Oct-May 2017
Proof of Concept | Des-Imp-Ev-Dem |  | 
Minimal Requirement |  | Des-Imp-Ev-Dem (D.3.8 – PM20, Oct 2016) | 
Production Requirement |  |  | Des-Imp-Ev-Dem (D3.15 – PM28)

## Slide 5: Storage & Cloud (& UR2?)
Storage | Mar-Jun 2015 | Jul-Feb 2016 | Mar-Oct 2016
Restart | Contacting, Testing |  | 
Dev 1 (UR2?) |  | Des-Imp-Ev-Dem | 
Dev 2 (New storage systems?) |  |  | Des-Imp-Ev-Dem
Cloud | May-Jul 2015 | Jul-Feb 2016 | Mar-Oct 2016
V0.4 (Benchmarks etc) | Imp-Ev-Dem |  | 
Long-running VMs (UR2?) |  | Des-Imp-Ev-Dem | 
Other developments (storage, UR2?) |  |  | Des-Imp-Ev-Dem

## Slide 6: AAI, GPGPU, Big Data Tools
AAI
  Waiting for more information from Elixir
GPGPU/Accelerator usage
  Attended session at Lisbon
  Will wait for 1st report (1 year)
Big Data tools for accounting repo
  Deliverable: D3.6 – June 2016
  Will start earlier

## Slide 7: Draft Roadmap