## Slide 1
Marios Chatziangelou, et al.
Institute of Accelerating Systems and Applications (IASA)
EGI Applications Database
1st ATB meeting

## Slide 2: Requirements (1)
Brokering functions
  Derived from: DoW
  RT: https://rt.egi.eu/rt/Ticket/Display.html?id=8775
  Open Issues: common AAI technology between AppDB and the OCCI
  Priority: High (due to EGI-Engage)
  Urgency: PM09
  Input: AAI roadmap
  Action on MK: talk with Peter about AAI roadmap
Security (1)
  Ability to revoke VA versions due to identified vulnerabilities
  RT: https://rt.egi.eu/rt/Ticket/Display.html?id=8727
    Issues:
      revoking VA versions from the VO-wide image lists or from the AppDB as a whole?
      Revoking means deletion or set us deleted having un-revoking functionality as well?
      Only specific group of people should be able to perform such operation? (i.e. AppDB Security Officers)
  Priority: High
  Urgency: asap
  Input:

## Slide 3: Requirements (2)
Security (2)
  An intermediate phase between the VA version submission and its selection by the VO Managers in order to be included into their VO-wide image list.
  RT: https://rt.egi.eu/rt/Ticket/Display.html?id=8968
    Comments: A VA version should not be available to the VO Managers unless it has been approved by the AppDB Security Officers.
  Priority: Normal
  Urgency:
  Input:
Datasets:
  Extend the EGI Applications Database (AppDB) with new capabilities to expose information about biological reference datasets and their replicas across EGI
  Ref: https://wiki.egi.eu/wiki/Integrating_Reference_Datasets
  https://rt.egi.eu/rt/Ticket/Display.html?id=8970
  Priority: Normal
  Urgency: September, August
  Action: Tiziana to discus with VT about how and where this should be implemented.

## Slide 4: Requirements (3)
Integration with the Elixir registry
  https://rt.egi.eu/rt/Ticket/Display.html?id=8971
  Integration will include Software items, VAs and datasets related with the biomedical/biological scientific field.
  Issues: communication with Elixir reps turned out to be a very time consuming process.
  Priority: High
  Urgency:
  Input: Elixir
  Action: MK talk with Tiziana – problem in communication with Elixir
    This is set by Tiziana as high priority. Any communication with contact point in Elixir should contain in CC Competence center and Steven Newhouse so that they know if there is any issue
Upload VMs through the AppDB portal:
  An old requirement from Nuno
  RT: https://rt.egi.eu/rt/Ticket/Display.html?id=7301
  Comments: Under this scope the AppDB will act as an appliance repository.
    Pros: update an VM image => appdb will be triggered => automated notifications, image list creation etc.
    Cons: storage capacity, difficulty on uploading quite a few GBs using a browser, command line tools might be needed.
  Priority: Low
  Comment: not sure if needed
  Input:
  Action:

## Slide 5: Requirements (4)
Support for ‘Containers’ technology, i.e. Docker,
  https://rt.egi.eu/rt/Ticket/Display.html?id=8973
  Diego knows better if what is already offered by the AppDB is fine.
  A more full solution would be to deploy a separate, in-house hosted, Docker Registry and integrate it the the AppDB i.e. commits of new versions of a container will trigger and therefore be visible through the AppDB portal.
  Priority: Low (if no use cases)
  Urgency:
  Input:
  Action: Diego to decide if requirement already implemented, is it worth to deploy Docker (is it user need driven? Use cases)
Supported VMI formats (i.e. OVA, qcow2, etc.)
  https://rt.egi.eu/rt/Ticket/Display.html?id=8974
  The infrastructure should limit support for specific VMI formats, i.e. ONLY OVAs.
  Comments: I do not see this to be an actuall requirement for the AppDB. This check could be done on the site side (vmcatcher) and leave the freedom to the AppDB to handle supported VMI formats independently.
  Priority:
  Urgency:
  Input:
  Action: MK create a ticket and reject

## Slide 6: Requirements (5)
EGI Marketplace activity related tasks
  https://rt.egi.eu/rt/Ticket/Display.html?id=8975
  Comments: The actual usage of the AppDB on this front would be only as source repository of metadata for the MP. Hence, only API related developments are expected.
  Priority: Low
  Urgency: Low
  Input: Dean/Diego
  Action:
Integration with the EGI Accounting repository
  https://rt.egi.eu/rt/Ticket/Display.html?id=8976
  for fetching VM usage related metrics and display them aside with the VM information i.e. what was the usage in CPUh, for the last month for the VA X.
  Priority: Low
  Urgency: Nice to have
  Input:
  Action:

## Slide 7: Requirements (5)
Performance improvements
  https://rt.egi.eu/rt/Ticket/Display.html?id=8977
  This requirement is raised by us, the AppDB development team.
    In the field of database: clustering
    Whereas, in the client side code: refactoring for optimization
  Priority: high
  Urgency:
  Input:
  Action: