# Notes on 4th DARIAH Competence Centre teleconference meeting

14th September 2015

Written by Davor Davidović (chair of the meeting, ddavid@irb.hr)

Meeting agenda and presentation materials:

https://indico.egi.eu/indico/conferenceDisplay.py?confId=2651

Attended:

- Gergely Sipos

- Zoltan Farkas

- Eveline Wandl-Vogl

- Giusspe La Rocca

- Philipp Wieder

- Eva Cetinić

- Davor Davidović

Apologies:

- Roberto Barbera

Cannot attend:

- Maarten Hoogerwerf

Agenda:

- Status of DARIAH CC

- Activity reports

- Dissemination and training activities

- Future plans

- AOB

Status of DARIAH CC

- Report on status of DARIAH CC

  - the first 6-month period is finished

  - OEAW and GWDG had some problem with delivering their financial forms (certain actions are undertaken to solve the problems)

  - Davor and Gergely reported on the EGI-Engagement teleconference meeting (held on 7th September 2015)

    - On the meeting Davor, as a representative of DARIAH CC, reported on CC progress report and dissemination activities and future plans

    - Gergely described the purpose of the EGI-Engagement meeting

Activity reports

- Survey

  - Published on August 13th 2015 to all members of DARIAH community (dariah-all mailing list)

  - Reminders will be sent on Monday or Tuesday (by Davor)

  - Send direct email to each WG leader(s) to further disseminate the survey

  - Gergely express a concern that collecting info from the survey will not achieve the expected result (quantity and the quality of response could be poor)

    - suggestion: to interview 1-to-1 WG leaders (Eveline and Davor)

- Establishing of DARIAH Virtual Organization

  - Process lead by Zoltan

  - The new VO created (vo.dariah.eu) and operated by INFN VOMS server

  - Mailing list and host domain to be communicated with DARIAH communication officer (to be done by Davor)

  - Gergely suggested first to create a full content of the new VO then to deal with  domain

  - Zoltan will create content (policies, registration process, etc...)

  - RBI can provide initial resources for new VO (EGI grid site located at RBI)

  - INFN will also provide their resources for the VO

- DARIAH Working group proposals

  - we are late with WG proposal (was planned for August 1st)

  - working version is accessible on google drive

  - Maarten, Eveline and Tibor (with help from Davor and Gergely) should finish the proposal in next two week (deadline: 27th Sep 2015)

- AAI

  - The main problem is authN and authZ of DARIAH users in EGI

  - Philipp reported:

    - DARIAH is using their own IdP (a member of EduGain)

    - authN is based on SAML (used by existing DARIAH services)

    - interoperability is required (EGI-Engage and Indigo-DataCloud projects are dealing with this issue)

  - Gergely and Zoltan suggested to have a skype call with DARIAH AAI representative to discuss the integration of web portal (science gateway) with DARIAH LDAP

    - Philipp will establish a contact and organize conference call

  - Giuseppe reported that a new robot certificate for gLibrary framework has been issued

Dissemination and training activities

- DARIAH wiki pages (link)

  - SZTAKI (Zoltan) and GWDG (Tibor/Philipp) have to provide short description of their mini-projects for DARIAH CC wiki pages

- EGI Community Forum

  - 9-13 Nov 2015, Bari, Italy (link1, link2)

  - Two abstracts (RBI and INFN) are accepted

    - In the session: “Showcasing tools and services from Research Infrastructures” on Tuesday, 10th Nov

  - Early-bird registration: 11th Oct 2015

  - First day of the conference (Mon, 9th Nov) is reserved for EGI-Engage F2F meetings

  - Gergely encourage all to participate in the main conference events (presentation, tutorials, workshops) that will take place from 10-12 Nov (Tue-Thu)

- Gergely reported on new training services provided by EGI (link)

  - Training Marketplace → online registry to advertise and to view (browse and search) training events, webinars, workshops, etc... (link)

  - Provide training infrastructure (Cloud instances) (link)

Future plans

- Next CC web meeting in mid October

- Next F2F meeting on Mon, 9th Nov 2015 in Bari, Italy

  - collocated with EGI Community Forum in Bari

AOB

- Eveline will collect info about DARIAH WG activities and applications

  - can be used to further disseminate CC action

  - valuable info on possible new use cases

- EGI list of community related events (link)

  - All upcoming event on which DARIAH CC can be presented should be listed

- Technical workshop in Austria

  - Part of the joint activity between INFN and AAS (Giuseppe, Eveline)

  - solve technical details on integrating Bavarian dialects database into gLibrary framework