## Slide 1: Accounting Repository
September 2015
Stuart Pullinger/Adrian Coveney

## Slide 2: Data and Storage Accounting
Behind schedule on both
  Summer staff shortages (paternity leave)
Data
  need volunteer site to provide logs & test
  Produce document to encourage feedback?
Storage
  Receiver, Sender & Portal all configured
  Need some data from sites!

## Slide 3: Cloud Accounting
Cloud schema v0.4 implemented
Release candidate running on test system
Version 0.4 records can be sent to:
  /queue/global.accounting.testv04.cloud.central
Waiting for external feedback

## Slide 4: Parser Development
Initial version of ARC parser complete
Some complexity in adding it to existing suite of parsers (one record vs. many per accounting file)
Currently at internal testing stage
Aiming to release by end of September for external feedback