**EGI-Engage EISCAT 3D CC Weekly Meeting, 17 Sep 2015, 14:00-15:00**

**Participate**:

* EISCAT: Ingemar, Anders (from EISCAT Conference), Carl-Fredrik
* SNIC: Apology from Aki
* CSC: Ville (Apology from Ari)
* EGI: Yin

**Discussion**

1. News
* Ingemar and Anders bring news from EISCAT community conference. The portal design has been presented to the community, and received possible feedbacks,
	+ Searching will be important, which is the essential for users to find needed data
	+ There is a need to integrate other data searching facilities, to discover events at certain time and positions
	+ It needs to improve data accessibility, e.g., data cannot be accessed from South Africa. This is related to AAI issue, the future system will consider using certificates.
* RDA meeting next week, no participation from EISCAT
1. Portal Development and Design specification
* **Architecture**: needs to synchronize architecture diagrams with Ingemar and John’s new versions. Need to contact them and ask John to join the next discussion meeting.
* **Data model**: Carl-Fredrik will work on specification (refine definitions for MODE, Data Levels, etc., give detailed descriptions)
* **Functionality**: needs Ake to provide design details for portal services
* **Portal development**: Yin to ask Ake for updates

1. Other issues
* Yin shares INDIGO deliverable: technical review of state-of-the-art Cloud technology, which reports exiting solutions for handling large-volume data using cloud.

<https://owncloud.indigo-datacloud.eu/index.php/s/FVaVlwj4TaBKUw8>

* EUDAT pilot (submission due to 9th Oct): (Ingemar suggests to invest PID problem; Yin considers it will be a use case for EGI-EUDAT collaborations
* **Next week’s meeting will be 24 Sep (Thursday), 14:00-15:00**