# 5th DARIAH CC teleconference meeting

MINUTES

19th October 2015

Meeting's chair: Davor Davidović (ddavid@irb.hr)

Meeting agenda and presentation materials:

https://indico.egi.eu/indico/conferenceDisplay.py?confId=2710

Attended:

- Gergely Sipos

- Zoltan Farkas

- Giusspe La Rocca

- Philipp Wieder

- Eva Cetinić

- Davor Davidović

Cannot attend:

- Maarten Hoogerwerf

- Eveline Wand-Vogl

- Tibor Kalman

Agenda:

- Establishing the DARIAH working group

- User survey and interviews

- Structure of software deliverables

- D6.2 Data repository for DARIAH

- D6.5 Final version of Multi-Source Distributed Real-Time Search and Information Retrieval application

- DARIAH VO for arts and humanities

- Upcoming events

- WG proposal:

  - There are still missing parts in the proposal (e.g. section 3) (link)

  - Marteen owns this action, there is no update from him for about a month.

Action: Philipp and Davor will try to reach Marteen and report back to the CC.

- Survey and interviews:

  - Survey is still open.

  - So far received 15 full and 45 incomplete responses. (We can extract useful info from several incomplete response too)

  - Two interviews are scheduled for the future (both groups from the Visual media WG)

  - Language processing WG was contacted and the survey was broadcasted to the WG members (probably attracted two responses from this WG)

Action: Davor to analyse the responses so far, send this out to the CC members (by the end the week 19-25 Oct)

Action: Davor to continue with the 1-on-1 interviews

- Deliverables:

  - Deliverables and milestones should go to review in EGI-Engage 1 month before the final delivery deadline. (so D6.2 at end of Dec, D6.5 at the end of Jan)

  - Software milestones and deliverables also have a document. The template for this is available at https://documents.egi.eu/document/2501 (See second document in the list for software type deliverable). Start writing this in parallel with code development.

  - D2.2 Initial technical concept and integration plan (internal deliverable) (Zoltan)

Action: send a short report (ppt presentation) on technical concepts to Davor

  - D1.1 User support and training plan (internal deliverable) (Davor)

    - define training plan according to the EGI-Engage training plan

    - to be delivered by the end of November, 2015

- D6.2 Data repository for DARIAH (Giuseppe)

  - Giuseppe and Eveline met in Milan

  - gLibrary is available for usage, INFN is now waiting for Eveline to make the dataset available

Action: Eveline to send feedback and dataset to Giuseppe

- D6.5 Final version of Multi-Source Distributed Real-Time Search and Information Retrieval application (Philipp)

  - Development is ongoing, but staffing issue may influence the delivery

  - Planning to continue working on the deliverable after the concept of integration is discussed

  - Discussion on licence to choose is ongoing

  - The concept of integration with EGI is yet to be discussed.

Action: Have a technical meeting about D6.5 relation to EGI and to other DARIAH CC services: Oct 30, 10am. (at least Philipp, Gergely, Zoltan, Davor to attend. Other are welcome too)

- VO infrastructure:

  - VO is established and available for technology providers: https://wiki.egi.eu/wiki/EGI_Virtual_Organisation_for_arts_and_humanities:_vo.dariah.eu

  - Robot certificate is proposed as a way to access the sites through gateways

  - Next step is to collect resources into the VO. There are three resource providers in the CC: INFN, SZTAKI, GWDG. They should join at least. Status:

    - INFN already registered cloud site in the VO

    - SZTAKI has an ON cloud site and is setting up an OS site.

Action: Zoltan to arrange VO integration with site admin

    - GWDG already has a production cloud site.

Action: Philipp to arrange VO integration with site admin

    - IRB is also setting up a cloud site. Timeline: end of October?

Action: Davor to arrange VO integration with site admin

    - The VO can be extended with other types of resource (grid, hadoop, etc.) if we believe this provides value for the users. We should avoid complicating the e-infrastructure unnecessarily

- Events:

  - Gergely provided an overview of the EGI Community Forum programme which is available at https://indico.egi.eu/indico/conferenceTimeTable.py?confId=2544#20151110.Giuseppe, Philipp, Davor and Eva, Gergely, SZTAKI personnel are going to attend the Forum.

Action: Davor to open a doodle to see who will be there when, and organise a meeting in one of the breaks.

  - EGI keeps track of relevant events here: https://wiki.egi.eu/wiki/Community_events.

Action for all: Register here any upcoming event that can be relevant for EGI (for the CC, or for the EGI management)

- Next telco:

  - Late November, early December. TBD in Bari.