## Slide 1: A new platform from EGI for the long tail of science
Technical Outreach Manager
Gergely Sipos
gergely.sipos@egi.eu
Status and next steps
November 26, 2015.

## Slide 2: Status
Pilot system is ready
Successful showcase in Bari
  Demo (best demo prize)
  Presentation
  Materials available at: https://wiki.egi.eu/wiki/Long-tail_of_science#Presentations_about_the_platform

## Slide 3: Next steps – areas with priority
Move to production (Peter)
  Deliverable in EGI-Engage by end of December
  Review must start at the beginning of December
Expand support among NGIs & communities (Gergely)
  Different deadlines
New features (Peter & Gergely through product owners)
  H priority by end of year
  M priority by end of Feb
  L priority later

## Slide 4: Tasks in area 1 – Move to production
Monitoring of URP
Monitoring of SGs. Update SG integration doc in Wiki accordingly
Setup GGUS units for trouble tickets as needed. Update SG integration doc in Wiki accordingly
Setup email list for user profile and resource request approvers. Register this in URP for notification about new requests
Define identity vetting manual (what is a ‘good enough profile’, how much capacity to allocate) – for user request approvers
Sign OLA with URP provider
Sign OLA with SG and update RP joining doc in Wiki accordingly
Sign OLA with sites and update RP joining doc in Wiki accordingly
Document process on how to monitor user-level accounting & how to respond to quota overuse
  Grid: CPUh. No storage usage
  Cloud: Number of VMs. Wallclock time?
  Provide resource cost and count in EURO?
  Topic for a follow-up meeting
Define and implement security monitoring and user suspension process
Manage user-level quota inside the SG (e.g. userX cannot start more than X VMs in parallel) SG to get input from URP.
  Have uniform user-quota for everyone. Wiki was updated, but exact quota numbers still to be defined.
Define and implement process for downtime notification
Move the security policy into final document format (draft is here: https://wiki.egi.eu/wiki/SPG:Drafts:LToS_Service_Scoped_Security_Policy)

## Slide 5: Tasks in area 2 – Expand support
Discuss details of joining with interested sites and SGs
    CYFRONET (1/2 HTC site?), WS-PGRADE (gateway), NGI-BE (HTC site), INFN Bari (cloud site), NGI-PT (site), DM CC (gateways), DIRAC (gateway), CosQosGrid (gateway)
Involve NGI representatives in request approver team
    Gradually from now on
Adoption of URP to Hungarian Academic Cloud
Organise workshop with NGIs & communities
    January 2016?
Explore submission of an INFRAIA-02 proposal based on this platform (with ESFRIs involved)
    Integrating Activities for Starting Communities
    Two-phase submission, first deadline in March 2016

## Slide 6: Tasks in area 3 – New features
Separate accounts for user request approvers (to be able to track who approved what) (H)  Cyfronet
  At the moment for Gergely, Diego, Peter. How can we add new people when they join the team?
Notification about new requests, about request approval/rejection (H)  Cyfronet
  These should be sent to long-tail-user-requests@mailman.egi.eu
Notification emails about new requests should include user’s country in the subject (so NGI people could identify and respond easily to their new users) (H)  Cyfronet
How can we check a user’s profile after his affiliation is approved? (M)  Cyfronet
Edugain integration (M)  Cyfronet & EGI.eu
  Next step on Peter to apply for SP membership in Edugain through Surf
ORCID and ResearchGate links in affiliation profile (M)  Cyfronet
Secure channel between e-token server and SGs (H)  INFN
Guide for SG developers on how to interface with the VO (how to discover sites and their middleware type & version) (H)  EGI.eu
Discuss acknowledgement text (Explicit about providers?; More visible in SGs?) (M)  EGI.eu
  Keep it generic, but we provide the list of related publications to the RPs who can claim these if they want.
Provide a method for users to check their resource consumption (H)  EGI.eu (Diego)
  Discuss later, together with accounting item on Task area 1
Instructions for users on how to propose new applications, gateways, sites for integration (M)  EGI.eu
  Done. Sentence added to wiki page.
Notes: H- high priority
M – medium priority
L – low priority