## Slide 1: e-Infrastructure commons Updates
Technical Outreach Expert
Diego Scardaci

## Slide 2: Outline
Milestones & Deliverables
Effort Report
Roadmap & Requirements

## Slide 3: WP3 Milestones & Deliverables

## Slide 4: Next WP3 Deliverables and Milestones
M3.2 - User requirements on data accounting collected (R) (PM12)
  Contact relevent stakeholders. Interviews and Survey
D3.2 - Design of the EGI Service Registry and Marketplace (R) (PM12)
  Definition of the new EGI Tools ecosystem
D3.3 - Accounting Repository release (OTHER) (PM12)
D3.4 - First release of the Operational tools (OTHER) (PM12)

## Slide 5: Next WP3 Deliverables and Milestones
D3.5 (D3.6) - Analysis on techniques to manage big data on the EGI accounting system (R) (PM12)
  Technology assessment
D3.6 (D3.5) - First release of the new Accounting Portal deployed in production (OTHER) (PM14)
  Demos (Nov, Jan, Mar)

## Slide 6: Important dates for PM12 deliverable
Toc and assigned reviewers: 11.01
Draft Complete, Start Internal WP review: 25.01
Start Review: 1.02
At AMB and PMB: 15.02
At QM: 22.02
At EC: 29.02

## Slide 7: SW Deliverables
D3.3 - Accounting Repository release (OTHER) (PM12)
  Non-user facing software  you should adopt a semi-automatic testing procedure  create Automatic Internal Testing procedure description
D3.4 - First release of the Operational tools (OTHER) (PM12)
  Operations portal (Manual), GOCDB (Manual), ARGO (Automatic), messaging infrastructure(Automatic) and security monitoring tools (Manual?).
https://wiki.egi.eu/wiki/EGI-Engage:Software_Copyrights_and_Licenses#Procedure_for_quality_assessment

## Slide 8: SW Deliverables - Actions
Software deliverable template
https://documents.egi.eu/document/2501
EGI-Engage Deliverable Milestone review form - Software
https://documents.egi.eu/document/2492
Documentation is part of the deliverable
We need to identify testers for Ops Portal, GOCDB, Security Monitoring (?)

## Slide 9: Effort Report

## Slide 10: Effort Report - Issues
GRNET 11%: 0.57 PM declared – 5.20 PM PY1
AUTH 25%: 0.98 PM declared – 4.00 PM PY1
CYFRONET 7%: 0.56 PM declared – 8.00 PM PY1

## Slide 11: Roadmap & Requirements

## Slide 12: Roadmap & Requirements

## Slide 13: Roadmap in the wiki
Many PTs are not updating the roadmap in the wiki
Keep your roadmap updated requires few second and give more visibility to your activity!
I will contact one by one PTs to keep the roadmap updated