## Slide 1: Accounting Repository
WP3 meeting – December 2015
Stuart Pullinger & Adrian Coveney

## Slide 2: Contents
Data and Storage Accounting
Cloud Accounting
Parser Development
Accelerated Computing and Big Data Tools

## Slide 3: Data and Storage Accounting
Data accounting
  Questionnaire produced and distributed
  Waiting for responses
  Interest expressed by ELIXIR project
Storage accounting
  Receiver, sender and portal all configured
  Some data coming in but need more data from sites!
  Storage accounting campaign to start in February 2016
  Will help us check correctness for different configurations

## Slide 4: Cloud Accounting
Cloud schema v0.4
  Release candidate running on test system
  Waiting for external developers to test their producers
Long-running VMs
  Solution only requires changes at central repository (no changes in software running at sites)
  Delayed by EMI2 data migration
  On course for February

## Slide 5: Parser Development
Progress made on adding VO information to ARC records
Would require sites to install an extra ARC package
Looking to test against two ARC installations, one internal, one external

## Slide 6: Accelerated Computing and Big Data Tools
Accelerated Computing
  Session at Bari
  Still problematic to report usage for grid jobs
  For cloud jobs, should be able to use VM lifetime provided they get exclusive use of the accelerator
Big Data tools
  Report now due end of January
  New team member starting in January
  Will be working mainly on this to start with