## Slide 1: EGI Core Activities OLA Performance Report
Peter Solagna – EGI.eu

## Slide 2: Reporting period
Third performance report for the core activities
1st May 2014 – 30th November 2015
Reports provided by the partners providing the services, monitoring of the OLA metrics based on automatic tools (SAM, GGUS..)
Core activities under the current bid will continue other six months

## Slide 3: Accounting repositories
Partners
  STFC
Main activities
  Cloud accounting repository moved to new hardware
  New version of APEL released
OLA Performances report
  Availability and reliability: always over 99%
  Support response time: always on target
Issues
  SSLv3 vulnerability not solved in SL5 parser, under monitoring will be solved with SL5 decommissioning

## Slide 4: Collaboration tools
Partners
  CESNET
Main activities
  Provisioning of the egi collaboration tools: wiki, document DB, website, ecc…
OLA Performances report
  Availability and reliability always over 90%
  Support targets achieved

## Slide 5: Operations Support
Partners
  CYFRONET
Main activities
  Support for procedures updates (20,9,19)
  Technical support for NGIs
  Handling procedures
  Resource allocation process
OLA Performances report
  Targets for support have been achieved during the monitored period

## Slide 6: Catch all services
Partners
  GRNET
Main activities
  Dteam VO: administration of the vomses, upgrade of VOMS software
  CA: Two new RA established
  Normal administration of the other catch-all services
OLA Performances report
  All the catch all services were above the availability targets during the monitored period

## Slide 7: Message brokers
Partners
  GRNET, SRCE
Main activities
  Normal maintenance of the message brokers
  Implemented ACL to avoid unauthorized access to accounting data
    It needs to be supported on the accounting repositories side
OLA Performances report
  The combined availability of the distributed brokers have been above the targets during the monitored period

## Slide 8: Monitoring infrastructure(SAM)
Partners
  GRNET, CNRS, SRCE
Main activities
  SAM Update-23 has been released and deployed
  Support
OLA Performances report
  Both the targets for service availability and support were met and exceeded during the monitored period
Plans
  Deployment of ARGO service in production
  Test feasibility for monitoring with central Nagioses

## Slide 9: Monitoring central services
Partners
  GRNET, SRCE
Main activities
  Changes in the monitoring probes
OLA Performances report
  The service were available 100% of the time during the monitored period.

## Slide 10: Software provisioning infrastructure
Partners
  GRNET,CESGA
Main activities
  Support for UMD-4 (CentOS7, SL6, Ubuntu)
  Maintenance and improvement of cloud testbed
OLA Performances report
  The services exceeded the targets of availability during the monitored period
  The support targets were met all the months but in January, with a response time of 6 days for a ticket. Slightly over

## Slide 11: Security coordination
Partners
  STFC, FOM-Nikhef , CERN
Main activities
  IRTF handled 3 new security incidents, completed work on 11 old security incidents and issued 4 advisories.
  SVG handled 22 new vulnerabilities and issued 16 advisories. Four of the advisories were assessed as “Critical” risk.
  Policy coordination with IGTF, SIRTIFI, SCI. Evolution of Cloud security
  IGTF Trust anchor regular releases
OLA Performances report
  The support was provided according to the targets during the monitored period
Issues
  Lack of effort at NGI level

## Slide 12: GOCDB
Partners
  STFC
Main activities
  Operation of the service
  One new releases of GOCDB
  Work with the WLCG information system WG
OLA Performances report
  Availability targets were achieved during the monitored period
  Support targets were achieved

## Slide 13: Acceptance criteria
Partners
  IBERGRID
Main activities
  Quality verification of UMD products (40 products)
    One product rejected
  Started the deployment of an automatic verification framework
Issues
  One CA release had installation problems in Debian, not properly detected during QA

## Slide 14: Security Monitoring
Partners
  CESNET
Main activities
  Provisioning of the pakiti service
  Implementation of new probes for vulnerability test
OLA Performances report
  The services and the support met and exceeded the targets during the monitored period

## Slide 15: Helpdesk support
Partners
  CESNET, IBERGRID
Main activities
  Tickets support and redirection to 3rd level support when necessary
OLA Performances report
  There were marginal deviations from the targets for 2nd level support during 3 months
Issues
  The few excessive averages in the 2nd level support queue were, caused by where a suitable supporter was not available straight away. This is being addressed by striving to perform at least a general analysis and contacting the requestor during the regular triage meetings.

## Slide 16: Accounting portal
Partners
  IBERGRID
Main activities
  Maintenance and support through helpdesk tickets
OLA Performances report
  Performance were lower than the target in both availability and response time to tickets, for the first two months.
  Performance were excellent for the last 4 months of the reporting period.
Issues
  Manpower during the first 2 months, solved now.

## Slide 17: Staged Rollout
Partners
  IBERGRID
Main activities
  Support for three UMD releases
  33 staged rollout deployments
  Tested UMD-4 workflows
OLA Performances report
  No violation of the OLA targets

## Slide 18: Helpdesk, GGUS
Partners
  KIT
Main activities
  Support of the helpdesk tool
  Creation/decommission of support units
  Follow up with non-progressing tickets
OLA Performances report
  The service has exceeded the availability targets during the monitored period

## Slide 19: Operations Portal
Partners
  CNRS
Main activities
  Release 3.2 : improved security dashboard and the possibility to create tickets into EGI RTIR
  Release 3.2.1 : new module dedicated to metrics
OLA Performances report
  The targets for both availability and support have been exceeded during the monitored period
  One ticket exceeded the response time, but was timely answered (not updated the status)

## Slide 20: New core activities starting
Core services, Phase II
  Few changes in the list of services:
    Wiki page of the bid
Provisioning starts in May 2016
  Providers are being contacted in these days with confirmation letters