## Slide 1: ARGO Central Monitoring
Emir Imamagic

## Slide 2: Status
Packages & documentation finalized
Two instances running since March
  https://argo-mon.egi.cro-ngi.hr/nagios/
  https://snf-702430.vm.okeanos.grnet.gr/nagios/
Web UI
  http://snf-703716.vm.okeanos.grnet.gr/

## Slide 3: Status
HA scenarios
  1. Switch one instance down
  2. Break one instance (e.g. remove credentials)
HA tests
  1. scenario revealed issues in May which caused missing data
  2. scenario in progress – performing recalculation by excluding results from broken instance

## Slide 4: Plan
Central instance monitoring & stability improvements
  deploy better monitoring on opsmon.egi.eu
  deploy cleaner script to catch runaway probe processes
  end of May
Perform detailed comparison of results
  in collaboration with EGI Operations
Switchover July 1st