## Slide 1: ARGO Central Monitoring
Emir Imamagic

## Slide 2: Status
Packages & documentation finalized
Two instances running since March
  https://argo-mon.egi.cro-ngi.hr/nagios/
  https://snf-702430.vm.okeanos.grnet.gr/nagios/
Web UI
  http://snf-703716.vm.okeanos.grnet.gr/

## Slide 3: Status
HA scenarios
  1. Switch one instance down
  2. Break one instance (e.g. remove credentials)
HA tests
  Both scenarios successfully tested!

## Slide 4: Proposal
Perform switchover July 1st
New profile ARGO_MON_CRITICAL
  https://snf-624922.vm.okeanos.grnet.gr/poem/admin/poem/profile/
Profile difference with ROC_CRITICAL
  New CREAM-CE probes
  WN framework no longer supported
  https://wiki.italiangrid.it/twiki/bin/view/CREAM/NagiosProbes

## Slide 5: Proposal
Why break PROC08
  Adding new CREAM-CE probes would require new release
  Once we switch to central instances bug fixes can be deployed instantly

## Slide 6: NGI SAM Decommission
After switchover data from NGI SAM will not be processed by ARGO A/R & Operations Portal
We will remove ngi.SAM tests from OPS_MONITOR_CRITICAL profile
Decommissioning can follow standard EGI procedures

## Slide 7: FedCloud monitoring
Starting from July 1st integrate FedCloud tests
  eu.egi.OCCI-IGTF
  eu.egi.cloud.OCCI-Context
  eu.egi.cloud.OCCI-VM
  org.nagios.OCCI-TCP
  eu.egi.Keystone-IGTF
  eu.egi.cloud.OpenStack-VM
  org.nagios.Keystone-TCP

## Slide 8: FedCloud monitoring
Monitoring will be performed by cloudmon.egi.eu
Migrate probes to central instances August 1st

## Slide 9: Operations Tools monitoring
Monitoring will be performed by opsmon.egi.eu
Migrate probes to central instances August 1st