## Slide 1: ARGO Updates
Emir Imamagic

## Slide 2: Status
GOCDB test instance
  contains Monitored attribute on service endpoints
ARGO
  modification of monitoring engine in progress

## Slide 3: Procedure
Service endpoints
  Attribute Monitored for flagging endpoints for monitoring
  Service URL
    CREAM-CE: GlueCEUniqueID from BDII (e.g. cream.egi.eu:8443/cream-pbs-ops)
    SRM: GlueServiceEndpoint from BDII (e.g. httpg://se.egi.eu:8444/srm/managerv2)
    Other services: GlueServiceEndpoint from BDII

## Slide 4: Plan
Phase 1
  starting from December 1st 2016
  web UI view for uncertified sites
  uncertified sites must enter service endpoints
  service endpoints MUST use the same service type as parent
  multiple service endpoints – ARGO will randomly pick one

## Slide 5: Plan
Phase 2
  support for multiple service endpoints
  requires change of A/R algorithm and all components
  Q2 2017.
Future work
  support multiple endpoints with different service type and/or belonging to different VOs

## Slide 6: Fedcloud monitoring
Fedcloud endpoints currently monitored by cloudmon.egi.eu
Probes are being migrated to argo-mon/2.egi.eu
Switch A/R calculation starting from December 1st

## Slide 7: Developments
ARGO components monitoring
  in progress
Notifications system
  Q1 2017