# 7th DARIAH CC teleconference meeting

MINUTES

13th January 2016

Meeting's chair: Davor Davidović (ddavid@irb.hr)

Meeting agenda and presentation materials:

https://indico.egi.eu/indico/conferenceDisplay.py?confId=2827

Attended:

- Maarten Hoogerwerf

- Eva Cetinic

- Giuseppe La Rocca

- Philipp Wieder

- Zoltan Farkas

- Gergely Sipos

- Davor Davidović

Agenda:

- Status of the DARIAH CC

- D6.2 and D6.5: Status, comments, plan

- AAI: Plan

- Working group: Status

- Training and dissemination

- Future plans

- Upcoming public deliverables

- D6.2 (Repository deliverable) to be sent out for review today (Daniele Bailo from EPOS CC, Matthew Viljoen from EGI.eu, Donatella Castelli from DCH-RP, Evelin and Phillip from the CC)

- 2. D6.5 (CDSTAR-SIR deliverable) - Initial draft is on the meeting agenda page. Send early feedback to Philipp who works on this.

- Sustainability and user engagement plan (Maarten):

- The CC should prepare a 'value proposition' about its demonstrators - a document/table that captures:

  - What the different demonstrators provide?

  - Who is the target customer/user for each of these?

  - What is the unique selling point of the different services?

- This value proposition would be input for the dissemination and training activities to be done in the 2nd and 3rd year of the CC.

- Some ideas for this:

  - Possible customer/user of a service could be:

    - Senior researcher who does application for a project, represent a community

    - IT service provider. Lead technician who helps the senior researcher in technology selection.

    - End user: What does it do for me? How can I work with this service?

- Gergely will work with Maarten on this, using the 'Service Design and Transition Package' template from EGI (https://documents.egi.eu/document/2550)

- Dissemination and training plan (Davor):

- Build on the value proposition document to be prepared

- Collect info about upcoming events from DARIAH-related project websites; DH cluster project(s)? (~DASISH follow-up?)

- Upcoming EGI forums and conferences (in 2016: EGI Forum in Amsterdam in April 6-8; Joint e-infrastructure Forum in Krakow between 26-30 Sept)

- Consider organising workshops, tutorials, demos at these events

- Consider organise webinars

- Infrastructure setup

- Use the existing DARIAH AAI system → contact person: Peter Gietz ( peter.gietz@daasi.de)

- FIM4D – a new DARIAH WG proposal that will address various aspects of AAI in A&H infrastructure

- Actions

  - Zoltan to collect site compatibility information from the demonstrator developers (gLibrary, SSE, CDSTAR-SIR, WS-PGRADE),

  - Zoltan to collect sites from the CC, if that fails invite sites from EGI (Giuseppe and Gergely can help in this latter stage.)

  - Zoltan to setup a telco for AAI integration with the existing DARIAH user database. (Initial plan is that the gateways would use this DARIAH user database, and use per-user robot proxies to interact with cloud/grid sites)

- Upcoming internal milestones

- Sustainability and user involvement plan (February 2016) – Maarten, Gergely, Davor

- Based on the sustainability plan, develop a training plan – Davor and Eveline

- Finish per-user robot proxies, test WS-PGRADE portal with EGI FedCloud and vo.dariah.eu

- Integration of gLibrary/SSE with WS-PGRADE portal, develop portlet (pending task from the last CC telco)

  - Giuseppe will turn gLibrary/SSE into a WAR file and send it to Zoltan who will integrate this into the same Liferay that hosts WS-PGRADE

- Davor will contact researcher who provided input to survey and publish survey results on the DARIAH CC wiki pages

- Next meeting

  - Davor to open a doodle for the week of the 8th-12th of February