## Slide 1: RT Transition
Daniel Kouril, Michal Stava

## Slide 2: Current state
Possibilities checked, problem better understood
  Delayed due to Michal’s unavailability
Gradual transition to the latest version seems viable
  Upgrade of database
  Upgrade of application
Tested on dedicated deb8 node
  Database – almost OK (one issue pending)
  Code – Core OK. Some modules missing, including auto-completion of contacts

## Slide 3: Plans
Prepare for the transition during April
  Address remaining issues
  Prepare mailing system
  Make sure the scripts are robust enough
  Dry run(s)
Final attempt to perform upgrade early May