# 9th DARIAH CC teleconference meeting

MINUTES

23th March 2016

Meeting's chair: Davor Davidović (ddavid@irb.hr)

Meeting agenda and presentation materials:

https://indico.egi.eu/indico/event/2938/

Attended:

- Giuseppe la Roca

- Antonio Calanducci

- Maarten Hoogerwerf

- Rene van Horik

- Peter Kacsuk

- Davor Davidovic

Agenda:

- Status of the CC

- A&H gateway and application integration

- AAS use case

- User involvement and sustainability

- EGI Conference

- Training and dissemination

- Collaborative actions

- Status of the DARIAH CC

- Davor officially introduced a new member of the DARIAH CC – Rene van Horik who will replace Maarten in the CC activities

  - Rene is very much involved into the DARIAH activities and have a strong research background in A&H

- Rene will continue to work on involvement and sustainability plan

- A new person working in DANS (Francesca Morselli) will be involved into DARIAH internals, she could be a good contact point in DARIAH

- New DARIAH VCC meeting will be in Ghent, Oct 10-12 2016

- Davor reported that the DARIAH WG has been officially approved on Feb 17th 2016 and come into action

  - for now Rene will not replace Maarten as one of the DARIAH WG leaders

  - decision was that Tibor and Eveline (the other two leaders) can efficiently handle the WG coordination and activities

- Davor reported that the D6.5 has been officially approved on 3rd Mar 2016

  - OCR use case

  - But, the application is not yet ready for demonstration → implementation delay due to the change in the interface technology

  - Final release is expected by June 2016

- Resource allocation for the DARIAH VO

  - Giuseppe reported that so far only 3 providers are approved

    - INFN-CATANIA – 50GB memory, 1TB storage, 20 VM

    - INFN-BARI – confirmed but waiting for their resource specification

    - SRCE (RBI) – confirmed only storage resources

  - Peter reported that the SZTAKI site is up and running but have problem with the stuff and do not have time to configure it

  - Actions required

    - Davor will check with SRCE if they can provide computational resources as well

    - Giuseppe will contact Philipp if GWDG (which is an EGI cloud site) can provide resources

    - Zoltan/Peter – check on the status of the SZTAKI site (in a month time)

- A&H Gateway and application integration

- Peter reported on the status of the A&H gateway

  - Gateway is temporary down due to upgrading and moving from tomcat to glassfish (gLibrary is using portlets based on glassfish)

  - The process of registering the gateway in edugain is on – waiting for the their response

- AAS use case

- Antonio reported on the on-going actions on building the Bavarian dialect repository

- He spent 5 day in Vienna working with Eveline and her team on finalizing the repository

- Actions required

  - Create a set of portlets → idea: create a form to query regarding input data, query by location (e.g. regional)

  - Search by providing a regular expression and try to find the right asset

- In one month the first prototype of the portlet is expected

- User involvement and sustainability

- Rene, with help of other CC members, is in charge of the user involvement and sustainability plan

- The plan is waiting for the gateway and pilot applications to be fully operational in order to better define potential beneficiaries of the services

  - main issue – distinguish the potential users of each demonstrator and how they can benefit from the demonstrator

- Davor suggested to include some generic EGI services as demonstrators, such as EGI training marketplace, training infrastructure and Application Marketplace

- Maarten and Rene agreed that the Training marketplace and the infrastructure could be very useful for DARIAH

- Actions required

  - Finish the plan in the next few week (Rene, Davor)

  - Include training platform (vo) into the plan (Rene, Davor, Giuseppe)

- EGI conference

- Davor will present the CC outcomes and sustainability plan at the conference

- Most of the CC members will be at the conference so we can organize a short, informal meeting on one of the coffee breaks

- Davor will prepare the presentation and ask, if needed, inputs/help from other members

- Actions required

  - Davor will send an info at which coffee break we can meet

- Training and dissemination

- Davor reported that the workshop proposal for the Digital Humanities 2016 was not accepted, but the poster is accepted

- A poster and a workshop for EURALEX 2016 are both accepted

  - Eveline is in charge of communication with the organizers and preparing materials

- Davor requested all partners to communicate with the local research groups/project in the domain of A&H and present the CC

- Discussion on the DARIAH open call and theme “Public Humanities”

  - none of those presented did not have more information on the DARIAH open call for conferences

  - The main questions → which communities we want to involve, what is expected how the small communities and groups can be involved?

- Action required:

  - Each partner will send a short news to Davor on his/her application/use-case that will be published in the official DARIAH newsletter

  - Davor will send an email to Eveline asking on more details and ideas for DARIAH open call

- Collaborative actions

- Giuseppe and Davor reported on the conclusions of the telco with READ project members

  - Recognision of the handwriting texts → neural network

    - training the network requires large computational resources

  - The first step → EGI will provide technical support and READ partners will request their personal certificates, register to fedcloud.vo, setup Vms and test the application (MPI, multi-threading)

  - Second step → port READ application into A&H gateway, connecting READ with DARIAH and offer it as a DARIAH-related service

    - the main problem→ dariah vo does not provide enough computational resources for this particular use case