# 10th DARIAH CC teleconference meeting

MINUTES

4th May 2016

Meeting's chair: Davor Davidović (ddavid@irb.hr)

Meeting agenda and presentation materials:

https://indico.egi.eu/indico/event/2968/

Attended:

- Gergely Sipos

- Giuseppe la Roca

- Antonio Calanducci

- Rene van Horik

- Philipp Wieder

- Davor Davidovic

Agenda:

- Status of the CC

- Status of the DARIAH portal

- CDSTAR and OCT use case

- gLibrary and PSSE

- Bavarian dialects use case

- User involvement and sustainability plan

- DARIAH annual meeting

- Dissemination

Cloud resource in vo.dariah.eu

- INF-Catania – OpenStack: Already supporting the VO

- RECAS-Bari – Already supporting the VO

- IRB → Davor to check with Emir

- GWDG – finish the setup of OpenStack site, need to configure the VO → Philipp to follow-up

- SZTAKI – still hiring a new system admin → Gergely to check!

Actions:

  - Giuseppe to add a table with the commited capacity and contact point to the DARIAH CC wiki (https://wiki.egi.eu/wiki/Competence_centre_DARIAH)

AAI

- Zoltan is absent. Question: is the WS-PGRADE integrated with the DARIAH IdP?

WS-PGRADE (DARIAH portal)

- integrated with the INFN eToken server and integrated with the DARIAH VO

- the portal support sub-proxies

- the portal service is currently inaccessible (portal web page is down)

- Status of the Glassfish integration (a requirement for PSSE)? → Gergely to check!

CDSTAR

- Base system is Dockerised (docker containers)

- The final decision on the licence is made

- OCR use case is under development (ingest part)

- The software is not yet published – available only on local (GWDG's) repository

- Once finished, the system will be offered for download and installation at local (home) premises. Target users are those with 100s of thousands of scanned images

Actions:

  - Philipp will keep us inform on progress on the publication date

gLibrary and Bavarian dialects dataset use case

- Portlet that queries the dataset of the Austrian Academy of Science

- The portlet needs to be integrated into the Liferay 6.1/6.2 of WS-PGRADE

- Integration is ongoing → Gergely to check with Zoltan

- The portlet can be enabled in another Liferay installation in case the WS-PGRADE portal isn't ready to accept it

- Currently, the gLibrary is connected with the SWIFT storage of INFN-Bari cloud

  - Antonio is currently moving Bavarian dialects dataset to this storage

- Need to develop a user interface (liferay-based) for Bavarian dialects → Antonio to keep us informed

- The development to be finished by the of June

Semantic Search Engine

- Available in the long-tail Catania Science Gateway → INFN to add this into a digital humanities gateway (DARIAH portal – WS-PGRADE?)

User engagement and sustainability plan

- Gergely and Giuseppe will transform the DARIAH CC wiki page into a page that promotes the DARIAH CC demonstrators and services

  - The first demonstrator to be published is the Semantic Search Engine, which is already available for end users

  - gLibrary is also available, but as a framework and aims at the IT support stuff and developers working with DH researchers

- Rene and Davor will continue working on better defining the sustainability and user engagement plan

  - More effort to be put on the user involvement, the sustainability to be done later

  - Rene and Davor will have arrange a skype call to re-arrange and define sust&inv. plan on google docs

Annual meeting

- The formal length of possible contributions and the DARIAH annual meeting concept are still not defined → Davor to check!

- Tibor's ideas it to present as DARIAH working group

  - Prepare 3-5 good practices (AAI, training platform, use cases...) and how the DH research can benefit from them

  - Davor to check with Tibor → possibly to prepare ideas for the next CC meeting

Other events

- Digital Humanities DH2016 – poster presentation is accepted → Eveline need some help preparing it

- EURALEX conference – poster, presentation and the workshop accepted

  - Deadline is 9th May 2016 → Eveline needs help on preparing the paper and the workshop!

- Davor to arrange a skype call with Eveline and Gergely for Thursday/Friday (5-6 May)