## Slide 1: SA1.4 Work Plan 2011
Emir Imamagic
University Computing Centre (SRCE)

## Slide 2: General Activities
Ops tools monitoring
  https://ops-monitor.cern.ch/nagios/
  RT #79
Migration to egi.eu domain
  deadline – March 2011
  RT #187

## Slide 3: General Activities
Defining operations procedures
Deployment coordination
  tracking dependencies between tools

## Slide 4: Operations Tools
Tracking upgrades of central and NGI instances
Development roadmap is yet to be defined
  main source of info – MS 704

## Slide 5: Messaging Infrastructure
Security improvements
  AuthZ for topics and queues
  AuthZ for admin interfaces
Improving configuration and maintenance
Minor upgrades
  ActiveMQ 5.X

## Slide 6: Operations Portal
Decommission of old CIC portal
  between April and June
Integrated Operations Portal
  development starts once operations portal is finalized

## Slide 7: GGUS
xGUS instances for NGIs
Improving high availability (HA) setup
  details in SA1.6 talk

## Slide 8: SAM
Decommission of the old SAM
  depends on other tools (GridView, Dashboard)
Central MyEGI instance
  specific SAM instance
Support for HA setup
  hot standby instance

## Slide 9: GOCDB
Release based on MySQL
https://wiki.egi.eu/wiki/GOCDB/Release4/Development

## Slide 10: Accounting Repository
Redesign of APEL started in 2010
Regionalized release
  first half of 2011
http://goc.grid.sinica.edu.tw/gocwiki/ApelMilestones

## Slide 11: Deployment of NGI Instances
Tools already deployed
  Operations portal
  SAM
  xGUS
New instances expected

## Slide 12: Deployment of NGI Instances
First regionalized releases
  GOCDB (MySQL version) – 11 NGIs
  Accounting repository & portal – 10 NGIs
https://wiki.egi.eu/wiki/Operations_tools_deployment_plans