# 12th DARIAH CC teleconference meeting

MINUTES

14th July 2016

Meeting's chair: Davor Davidović (ddavid@irb.hr)

Meeting agenda and presentation materials:

https://indico.egi.eu/indico/event/3071/

Attended:

- Gergely Sipos

- Giuseppe la Roca

- Antonio Calanducci

- Roberto Barbera

- Rene van Horik

- Davor Davidovic

Agenda:

- Cloud resources

- Status of the demonstrators and services

- DARIAH portal status

- User invol.&sust. Plan

- Upcoming events/dissemination

Cloud resource

- No change in the status from the last CC meeting

- RBI

  - waiting for acquisition of equipment (switches)

- GWDG

  - no new info, Giuseppe has contacted Philipp but with no response

  - ACTION: Davor will re-send email to Philipp with Giuseppe in CC asking on the status of DARIAH VO support

- SZTAKI

  - Still missing a system admin, no further info on that issue

  - ACTION: Davor will contact Zoltan (Giuseppe in CC) on the status and the possible solutions of the problem

WS-PGRADE (DARIAH science portal)

- The portal web-page (https://dariah-gateway.lpds.sztaki.hu/) is down. First there was an error with sign-in but today web-page is unreachable

- Status of the portal registering in EduGain is still unknown?

- ACTION:

  - Davor will contact Zoltan (next week 18-22.07.), what is the status of the portal and registration process

CDSTAR

- Official release is expected by the end of July → the feedback is urgently needed

- ACTION:

  - Davor will contact Philipp and Tibor on the status of the CDSTAR and OCR use case

gLibrary and Bavarian dialects dataset use case

- the Bavarian dataset portlet is finished

  - Portlet can be downloaded from github: https://github.com/csgf/sade-portlet

  - To test portlet go to: http://csgf.egi.eu/sade

  - Short tutorial (video): https://youtu.be/UMZ6_XvRev4

  - The access to Bavarian dialects is free (no authentication is required)

- Need to provide a short description on the usefulness of the Bavarian dataset on both wiki page and in the sustainability plan

- ACTIONS:

    - Antonio will contact Zoltan to integrate the Bavarian dialects portlet into DARIAH SG

    - Antonio and Roberto will provide a description of the usefulness of the Bavarian dataset on both CC wiki pages and in the sustainability plan

    - Roberto will provide videos and tutorials from the Summer Hackfest in Catania on how to use gLibrary (for developers). The provided materials will be added to the DARIAH CC wiki page (under gLibrary sub-section).

Semantic Search Engine

- Available in the long-tail Catania Science Gateway (two version SSE and PSSE)

  - both versions should be clearly described and distinct

- Short description of the services is need on DARIAH CC wiki pages

- Two possible ideas how to integrate the SSE into DARIAH Science Gateway

  - 1) add iFrame into DARIAH SG → this way the PSSE will follow the DARIAH SG visual identity

  - 2) provide a direct link from DARIAH SG to SSE and PSSE running on Catania science gateway

- ACTIONS:

  - Davor and Giuseppe will contact Zoltan to discuss two approaches to integrate SSE/PSSE into DARIAH SG

  - Antonio and Roberto will add descriptions of both versions, SSE and PSSE, to DARIAH CC wiki pages

  - Antonio and Roberto will provide examples, tutorial and how-to-use guide to DARIAH CC wiki pages

Sustainability plan and DARIAH CC wiki pages

- Gergely and Giuseppe transformed the DARIAH CC wiki page into a page that promotes the DARIAH CC demonstrators and services

  - Services and demonstrators sub-sections are added but the text is missing

  - The text can be extracted from the sustainability plan document and the abstract send to DI4R conference

- ACTIONS for DARIAH CC wiki:

    - Antonio will add text for the gLibrary and the Bavarian dialects dataset

    - Zoltan will add text for the DARIAH portal

    - Philipp and Tibor add text for the CDSTAR and OCR

    - Davor will contact Philipp and Tibor to divide CDSTAR, as a developers service, and OCR as a demonstrator. They require separate descriptions

    - Davor will re-organize the DARIAH CC services into three categories: general services, developers services and demonstrators

    - Davor will re-organize each service sub-section to the following template:

      - general description of the service (text can be used from sustainability plan – see tables)

      - target users/beneficiary of the service, for who is a services

      - why the service is useful, why to use it, what are the main benefits (text can also be taken from sustainability plan – see tables)

- The current version of the User involvement and sustainability plan is available at the link: https://docs.google.com/document/d/1VAvxzmJHrdMMf93YMjBMdxXpaq6dNUYWTAK1qurmOOc/edit#

- ACTIONS:

  - Rene will update the user involvement and sustainability plan based on the abstract sent to DI4R conference

  - Davor and Rene will re-organize the sustainability plan to follow of the idea of categorization of the services into: general services, developers services and demonstrators

Dissemination activities

- DARIAH Annual meeting - the formal length of possible contributions and the concept are still not defined

- ACTIONS:

  - Davor will send an email to Tibor and Sara Chambers to check on the status

  - Rene will contact DANS representatives and co-organizers of the DARIAH Annual meeting on additional info of

- DI4R conference

  - Eveline plan to submit an poster to the conference → the poster from DH2016 can be re-used

  - The deadline for poster submission is: 20th July 2016 (Wednesday)

  - ACTIONS:

    - Davor will contact Eveline and see what is going on and if Eveline need some help on this