# 13th DARIAH CC teleconference meeting

MINUTES

12th September 2016

Meeting's chair: Davor Davidović (ddavid@irb.hr)

Meeting agenda and presentation materials:

https://indico.egi.eu/indico/event/3071/

Participants:

- Gergely Sipos

- Giuseppe la Roca

- Peter Kascuk

- Roberto Barbera

- Rene van Horik

- Philipp Wieder

- Tibor Kalman

- Davor Davidovic

Agenda:

- Competence Centre working plan

- Status of the CC – report from each site

- DI4R contribution

- DARIAH Annual meeting

- Dissemination actions

Competence Centre working plan

- Gergely has briefly pass through the DARIAH CC working plan reminding of what the goal of CC are. H stress that the key question is what kind of services we offer to DARIAH and how to reach as large community as possible

- How to secure a long-term provisioning of CC services

- The project has enter it final phase in which the main effort should be put on promoting and dissemination of the CC services and finding new beneficiaries

  - Main activities in the last project year: promotion and dissemination

- Who and how will demonstrate the services?

- EGI and partners are preparing an EGI-Engage follow-up project proposal

  - it is important for us to be visible in DARIAH community and our services in highly developed phase (TRL8 level) in order to be consider to be included in the new project proposal

  - It is still not decided whether the new project will promote generic or specific services or mix of both

- ACTIONS:

  - all partners should increase their dissemination efforts to promote their services within the DARIAH or Digital Humanities research communities.

  - Fill-up the DARIAH-CC wiki pages with service descriptions, links, demos, videos... → PSSE, SSE, CDSTAR, OCR

  - Each partner has responsibility to promote his service to the DH in his/her region (Roberto, Zoltan/Peter, Davor, Eveline)

  - Gergely will promote services and DARIAH CC on a higher level, at the level of EGI and EGI-Engage project

Status of the CC

- DARIAH Science Gateway

  - Gateway is up and running but still not mature enough to be presented to the end users

  - The idea is to migrate the portal from the sztaki site to the one of the EGI FedCloud sites that support vo.dariah.eu

    - SZTAKI will remain operating the gateway

    - Roberto, Giuseppe, Antonio and Davor have admin rights to maintain particular services

  - Local account are not allowed and the Gateway is still not part of the EduGain thus does not support login with DARIAH IdP credentials

    - ACTIONS: Peter will contacts Zoltan on the status of registering the Gateway to become a EduGain provider

    - If local account are allowed? Who will be responsible for opening account? Someone more involved into DARIAH (Davor?) - TO BE DISCUSSED LATER

- PSSE, SSE and DBO@Cloud

  - The services are integrated into DARIAH Science Gateway

  - Minor problems with vertical scroll bars in PSSE and SSE

  - Roberto and his team are working on resolving access problem with https connections

  - Actions: Roberto and Eveline will find a few examples (search terms) that could nicely demonstrate the functionality of the services

- CDSTAR and OCR

  - CDSTAR is already in use by DARIAH members but is restricted only to DARIAH-GE

    - plan is to provide it to other DARIAH countries via EGI infrastructure

  - The OCR is finished but further developments and improvement will continue

  - OCR will be available as a simple web server → still not running

  - How OCR will be integrated into the DARIAH CC gateway? Not clear and hard to decided since other CC member does not have an access to the OCR

    - ACTION:

      - Philipp and Tibor will hasten the setting up of the OCR web server so other CC member can exploit and test it. Upon that, the decision will be made on how to integrate and offer it to DARIAH CC.

DI4R conference

- Davor is going to give a presentation at the conference

  - Topics: General description of the status of the DARIAH CC, services, demonstrators and dissemination activities

- Gergely, Roberto, Peter, and Davor will attend the conference

DARIAH Annual meeting

- Tibor explained the concept of the DARIAH Annual meeting.

- DARIAH CC (Cloud WG) can be presented at three sessions

- Cloud working group F2F meeting

  - scheduled for Monday, 09:00 – 12:30 (collocated with other important events and WG meetings)

  - we are not sure how many people will be able to attend on this first day

    - Idea is to try to switch with some other WG which is having their meeting on Tuesday afternoon

  - WG F2F meeting can be closed or opened (e.g. with invitations) → DECISION IS TO BE OPEN!

  - We will organize a workshop and call developers, service providers and advanced users to attend the workshop

    - Extend the EURALEX workshop, add intro how to connect PSSE with existing DOAR repositories, etc...

  - ACTIONS:

    - Tibor → ask organizers if it is possible to move our WG F2F meeting from Monday morning (09:00 – 12:30) to Tuesday afternoon (14:00 – 15:30)

    - Davor → will write an invitation letter for the WG F2F meeting (workshop)

- Lightning talk

  - the central event of the DARIAH meeting and the best place to demonstrate Cloud WG and DARIAH CC – ALL participants of the conference will attend this session

  - Talk: 2-3 slides (2-3 min max) → has to be very concise and informative

    - Has to answer on: What we offer to other working groups? What we need from other working groups?

    - Put focus on collaboration with other WG, eg. Lexicography (they provide requirements, we provide search engine, include their repo into our search engine), FIM4D, etc...

    - The talks should be motivation for the Markeplace session where the services will be demonstrated

    - ACTIONS:

      - Davor → open google docs and start writing presentation

- Working group marketplace

  - The concept will be similar to conference poster session

  - The idea is to present and demonstrate all services, prepare some good examples, give participants to try on their own

  - ACTIONS:

    - Prepare the examples for each service

Dissemination actions

- The DARIAH CC wiki pages are partly empty

  - Descriptions and info from OCR, CDSTAR, PSSE and SSE are missing

- ACTIONS for DARIAH CC wiki (to be done by Monday 19th Sep 2016):

    - Roberto → add text for the gLibrary, PSSE and SSE + some link to videos from the last Catania Hackfest

    - Philipp and Tibor → add text for the CDSTAR and OCR