# 14th DARIAH CC teleconference meeting

MINUTES

28th October 2016

Meeting's chair: Davor Davidović (ddavid@irb.hr)

Meeting agenda and presentation materials:

https://indico.egi.eu/indico/event/3130/

Participants:

- Gergely Sipos

- Giuseppe la Roca

- Peter Kascuk

- Roberto Barbera

- Philipp Wieder

- Eva Cetinić

- Davor Davidovic

Agenda:

- Report from DARIAH Annual meeting

- Technical issues

- Dissemination actions

- DARIAH CC results and action plan

Report from DARIAH Annual meeting

- Davor gave a brief report on the DARIAH Annual meeting that took place from 28-30 October 2016 in Ghent.

- Positive feedbacks from the meeting attendants

- The most attended was Marketplace, participants mostly need technical support on how to adopt/port their applications to cloud infra.

- We are missing a list of the attendants interested in our results

  - Peter suggest to directly contact Working Groups and invite them to try and test our services

- Next DARIAH Annual meeting will be in Berlin, April 2017

- ACTIONS:

  - Send email to dariah-all mailing list inviting people to try and test our services (Davor)

  - Collect potential Working Groups that might be interested in our services (the list exists but needs some revision) and invite them to try those services that might be of their particular interest (e.g. WG interested in compute power to try Cloud Access services)

Technical issues

- DARIAH Science Gateway

  - Numerous small technical issues that has to be deal with before final release of the gateway

  - Main problem with using Cloud Access service – all jobs finish in “error” state

  - Sign-in problem with some IdPs

    - Roberto: most probably the problem is in Shibbolet attributes required by the DARIAH SG which are not sent by the IdP

    - Solution → ask Zoltan to publish which attributes are required by the DARIAH SG

  - Only INFN-Bari site is available at the moment

    - Giuseppe reported that INFN-Catania is down and is under upgrade process. The site should be up in next 2-3 week.

  - OCR service is finished but is protected behind a firewall, a direct inquire is required in order to get access to test instance

- ACTIONS:

  - All problems regarding the DARIAH SG can be emailed to Zoltan or post on the SG forum

  - Ask Zoltan to publish attributes required by the Gateway (Davor)

  - Check on the status of the INFN-Catania FedCloud site (Giuseppe)

  - Philipp will allow Davor to access and test the OCR test instance

Dissemination actions

- We need to extend the promotion of the DARIAH CC outcomes

  - Davor suggested that each partner make a short video presenting the service and giving a short tutorial how the service can be used

    - Roberto was using free Screen Recorder (http://icecreamapps.com/Screen-Recorder/) tool to capture videos

  - Each partner should prepare a short news/report on his/her service which then will be disseminated through DARIAH communication channels

- Next DARIAH Annual meeting will take place in Berlin in April 2016

- Digital Humanities 2017, 8-11 Aug 2017, Montreal, Canada – the largest DH conference, all relevant user communities will be there

  - Idea is to submit a workshop proposal for the conference – extend and re-submit the workshop proposal for DH2016 which was rejected

  - Deadline 17 Feb 2017

- Partners should collect other DH related events on which DARIAH CC outcomes could be presented

- ACTIONS:

  - Each partner prepare a short video for his/her services. Missing: PSSE, SSE, CDSTAR, OCR, DARIAH SG, Cloud Access, FileTransfer - DEADLINE: 31 Dec 2016

  - Each partner prepare a short news/report for his/her service – DEADLINE: 15 Nov 2016

  - Philipp will ask Tibor for the best communication channels to reach different user communities inside DARIAH

  - All partners should input DH related event on https://wiki.egi.eu/wiki/EGI-Engage:Dissemination - DEADLINE 15 Nov 2016

  - After the DH events list are populated the decision will be made which events will be attended

DARIAH CC results and the action plan

- The action plan is for the last year of the project (Oct 2016 – Sep/Dec 2017)

  - The goal of the action plan is to increase the number of users and attract new use-cases

- Include services in the next EGI project

  - The goal is that services reach TRL8 level – need to collect number of service users and their feedbacks

  - Roberto suggests to use google analytic to monitor the DARIAH SG and DARIAH-CC wiki pages

  - Gergely suggested to use pop-up windows on the DARIAH SG to collect feedback from the users

- Contact participant of the first DARIAH-CC survey on user requirements

- ACTION

  - Gergely will check if DARIAH-CC wiki active usage is collected

  - Peter will tell Zoltan to setup google analytic to monitor DARIAH SG

  - Roberto will send instruction to Peter how to enable this functionality in Liferay

  - Davor will contact participant of the user infra requirements survey and ask them to visit and test our services – feedback from them is needed!

  - Prepare the survey on the user feedback – 15 Nov 2016 (Davor)