## Slide 1: EGI-Engage JRA1.4 ARGO Monitoring - Messaging
Themis Zamani - GRNET

## Slide 2: ARGO Status
ARGO Compute Engine & Web API
Streaming processing. Real time computations on ARGO devel infrastructure. IN PROGRESS
Separation of A/R and metric store. Metric data are stored in hbase on ARGO devel infrastructure. IN PROGRESS
Alerting mechanism. Writing the requirements. Discussion with EGI required IN PROGRESS
Adaptation of the Web API to use the HBASE IN PROGRESS
Stability and performance improvements
ARGO Monitoring Engine
OPSMon migration to central instances. Planned for April. IN PROGRESS
New probes: CREAM, WebDAV, Swift. Planned for April. IN PROGRESS
Finalize support for GOCDB as a single support of topology. Description of changes defined, discussion with OPS required. IN PROGRESS
Use of the messaging API. Already sending data in the devel infrastructure. IN PROGRESS
Uncertified sites instance based on GOCDB DONE
New probes: OneData, dCache 2.10, ARGO (POEM, API) DONE
Fedcloud probes update
Integration with probe management feature in POEM
Stability and performance improvements

## Slide 3: New Reports
New AR and Status Report for FedCloud
A new scope for FedCloud is used
New report to UI
New AR and Status Report for Uncertified Sites
New job to prefilter
New job to connectors
New job to compute engine
New report to UI
Only on Devel
http://web-egi-devel.argo.grnet.gr/

## Slide 4: ARGO Status
ARGO EGI Web UI
Connect to the EGI IdP/SP Proxy IN PROGRESS
FedCloud report DONE
UNCertified sites report DONE
UI Enhancements
ARGO EGI Connectors & Consumer
Use of the messaging API for Connectors component IN PROGRESS
Decommission of Consumer and use ARGO nagios AMS-publisher instead
Stability and performance improvements
ARGO POEM
Finalize the Implementation of probe publishing and management service IN PROGRESS
Connect to the EGI IdP/SP Proxy IN PROGRESS
Stability and performance improvements

## Slide 5: ARGO Status
Messaging
Working with APEL to use Messaging Service IN PROGRESS
Development of a python library. IN PROGRESS
Message Service Accounting: Metrics for Messaging Service
Operational statistics
Usage Statistics
Stability and performance improvements