## Slide 1: Core Infrastructure and Collaborative Services TCB
Nicolas Liampotis (GRNET)
AAI

## Slide 2: EGI AAI Goals
Enable users to access EGI services and resources using their existing credentials from their Home Organisations (via eduGAIN when possible)
Support “homeless” users, who cannot rely on a reliable institutional IdP
Support authorised access to protected resources based on VO/group membership and role information
Aggregate user attributes from different sources, including community-managed attribute providers
Support the linking of multiple external identities to a persistent, non-reassignable, unique user identifier within the EGI infrastructure
Associate a Level of Assurance (LoA) to each authenticated identity in the EGI infrastructure
Provide protocol translation mechanisms to hide the complexity of different protocols/technologies from EGI services

## Slide 3: EGI AAI Timeline
Short term (2017)
Medium term (2017-2018)
Longer term (2018-2020)

## Slide 4: EGI AAI Roadmap - http://go.egi.eu/AAI-roadmap
Short term
  Provisioning of VOMS information through SAML and OIDC interfaces
  Translation of VO information into VOMS proxies
  User enrolment and account linking
  Provide user documentation - sample code for getting certificates through RCauth.eu
  Self-service interface for managing OIDC tokens
Medium term
  Web interface harmonization and branding support for the EGI CheckIn Service
Longer term
  RCAuth CA
  Master Portal Enhanced High Availability Support
  Evolution of the Discovery Service to support enhanced filtering capabilities
  Support for (de-)provisioning and continuous update of user account information
  Interoperability with EUDAT B2ACCESS
  Self-service web interface Web interface for registering OIDC & SAML based SPs
  Standalone VO/Group Management Service
  Support for centralised fine grained authorization

## Slide 5: EGI AAI Roadmap - http://go.egi.eu/AAI-roadmap
Short term
  Provisioning of VOMS information through SAML and OIDC interfaces
  Translation of VO information into VOMS proxies
  User enrolment and account linking
  Provide user documentation - sample code for getting certificates through RCauth.eu
  Self-service interface for managing OIDC tokens
Medium term
  Web interface harmonization and branding support for the EGI CheckIn Service
Longer term
  RCAuth CA
  Master Portal Enhanced High Availability Support
  Evolution of the Discovery Service to support enhanced filtering capabilities
  Support for (de-)provisioning and continuous update of user account information
  Interoperability with EUDAT B2ACCESS
  Self-service web interface Web interface for registering OIDC & SAML based SPs
  Standalone VO/Group Management Service
  Support for centralised fine grained authorization
User friendliness

## Slide 6: Short term (2017) 1/4
Requirement |  | Translation of VO information into VOMS proxies |  |  |  | 
The EGI AAI platform, through the integration with the RCAuth CA, enables users to access services, which require certificate based authentication. For those services that require VOMS proxy certificates, the AAI platform needs to be able translate SAML assertions or OIDC claims to VOMS proxy extensions. Having this capability, users without a personal certificate or users whose VO is not managed by VOMS, will be able to use certificate based services. |  |  |  |  |  | 
Priority | High |  | Status | In progress | Partners | GRNET, Nikhef

## Slide 7: Short term (2017) 2/5
Requirement |  | Provisioning of VOMS information through SAML and OIDC interfaces |  |  |  | 
Although we expect many new communities to use the group management system provided by the CheckIn service, still many communities will continue to be using VOMS as their preferred VO management systems. These users need to be able to access SAML/OIDC services, regardless of the group management system users. VOMS VO membership should be translated into entitlements that included in SAML attribute assertions / OIDC claims |  |  |  |  |  | 
Priority | High |  | Status | In progress | Partners | GRNET, CESNET

## Slide 8: Short term (2017) 3/5
Requirement |  | Provide user documentation - sample code for getting certificates through RCauth.eu |  |  |  | 
Although, the RCAuth CA is already integrated with the CheckIn service and the EGI AAI platform, there is lack of documentation guiding developers how to integrate science portals with the RCAuth CA and the Master portal. The AARC project has already produced sample code and examples. We need to evaluate them, refine them for the purposes of the EGI AAI platform and make them available to the developers. |  |  |  |  |  | 
Priority | High |  | Status | In progress | Partners | GRNET, Nikhef, LIP

## Slide 9: Short term (2017) 4/5
Requirement |  | User enrolment and account linking |  |  |  | 
Users need to register for an EGI account to obtain a personal EGI ID, which can then be used to identify them consistently across all EGI tools and services. Specifically, each user must be associated with one persistent, non-reassignable, non-targeted, unique identifier within the EGI environment. In addition to this identifier, there is a set of attributes required during registration to collect basic information about the user. Ideally, these attributes should be provided by the user’s Home Organisation. Account linking allows registered users to access EGI resources with their existing personal EGI ID, so they can use any of the login credentials they have linked to their account |  |  |  |  |  | 
Priority | High |  | Status | In progress | Partners | GRNET

## Slide 10: Short term (2017) 5/5
Requirement |  | Self-service interface for managing OIDC tokens |  |  |  | 
For users to be able to access non-browser accessible services, they need to retrieve OIDC access/refresh tokens from the EGI CheckIn Service. Today, there is no automated way to do this and the users are required to build their own OIDC client to be able to retrieve OIDC access/refresh tokens. The EGI AAI platform needs a central service that will allow users to generate and manage OIDC general or per service access tokens in a user friendly and secure way. This capability will be required if/when non-web based services start using OIDC access tokens instead of (proxy) certificates, which is the current case. The priority of this requirement was affected by the plans of TCB-Cloud to adopt OIDC as the means of accessing the Fedcloud APIs. |  |  |  |  |  | 
Priority | Medium |  | Status | Accepted | Partners | GRNET

## Slide 11: Medium term (2017 – 2018) 1/1
Requirement |  | Web interface harmonization and branding support for the EGI CheckIn Service |  |  |  | 
The CheckIn Service should be provided "as a Service" to the research communities. The existing service needs to be enhanced, so that it can have community branding when it is used "as a Service". Furthermore, all the user facing web interfaces should have a common, customizable look and feel. |  |  |  |  |  | 
Priority | Medium |  | Status | Accepted | Partners | GRNET

## Slide 12: Longer term (2018 – 2020) 1/8
Requirement |  | (New) RCAuth CA |  |  |  | 
The RCAuth CA service generates X.509 certificates upon user request making available through the delegation service long-lived X.509 proxies. The RCAuth CA is already accredited as an IOTA CA in IGTF and the delegation portal is and will remain R&S and SIRTFI compliant. The EGI AAI platform relies on the RCAuth CA for enabling federated access to services which require certificate based authentication. The current RCAuth CA service is operated by Nikhef at a limited capacity. The operation of the RCAuth CA will be taken over jointly by EGI, EUDAT and GÉANT and will be operated in highly available environment that will meet the security and scalability requirements of the EGI AAI platform and the rest of the EI/RIs. |  |  |  |  |  | 
Priority | Medium |  | Status | Accepted | Partners | GRNET, Nikhef + FZJ, STFC

## Slide 13: Longer term (2018 – 2020) 2/8
Requirement |  | Master Portal Enhanced High Availability Support |  |  |  | 
The Master Portal is a critical component for the use of PKI based services via the EGI AAI. It is an infrastructure service, offered by the EGI AAI platform and used by all the communities that leverage federated access but require access to PKI based services. The current implementation of the Master Portal does not have support for HA or load balancing configuration. The Master Portal service needs to be able to support HA configurations with automatic failover and load balancing across the HA instances. |  |  |  |  |  | 
Priority | Medium |  | Status | Accepted | Partners | Nikhef

## Slide 14: Longer term (2018 – 2020) 3/8
Requirement |  | Evolution of the Discovery Service to support enhanced filtering capabilities |  |  |  | 
The Discovery Service already supports basic filtering capabilities. The Discovery Service to be able to mask inconsistencies in the identity federations and protect the EGI services from being exposed to them |  |  |  |  |  | 
Priority | Medium |  | Status | Accepted | Partners | GRNET

## Slide 15: Longer term (2018 – 2020) 4/8
Requirement |  | Support for (de-)provisioning and continuous update of user account information |  |  |  | 
Many services require accounts to be provisioned before the users access the service. Even for services, which can provision accounts at the time of the first user access, the account information needs to be kept up to date (e.g. VO/groups/roles) and the services needs to be notified to deprovision the accounts when they become inactive. We need a solution based on standardized protocols, that will allow services that require it, to be notified for account provisioning, deprovisioning and updates. Investigate the use of the EGI Messaging Service as a reliable transport mechanism for the delivery of such notifications. |  |  |  |  |  | 
Priority | Medium |  | Status | Accepted | Partners | GRNET, CESNET

## Slide 16: Longer term (2018 – 2020) 5/8
Requirement |  | Interoperability with EUDAT B2ACCESS |  |  |  | 
Many research communities are or will be using resources and service provided by EGI and EUDAT. The EGI CheckIn service is the AAI gateway for service operated on the EGI infrastructure, while B2AACCESS is a similar AAI gateway for all the EUDAT services. Users should be able to share data, access services and roam across infrastructures in a seamless manner. A pilot activity has already started in the context of the EGI-Engage project with support from AARC. |  |  |  |  |  | 
Priority | Medium |  | Status | Accepted | Partners | GRNET, Nikhef, STFC, FZJ, KIT

## Slide 17: Longer term (2018 – 2020) 6/8
Requirement |  | Self-service web interface Web interface for registering OIDC & SAML based SPs |  |  |  | 
The EGI CheckIn Service should provide a secure web interface through which service operators can register their OpenID Connect and SAML based services |  |  |  |  |  | 
Priority | Low |  | Status | Discussion | Partners | 

## Slide 18: Longer term (2018 – 2020) 7/8
Requirement |  | Standalone VO/Group Management Service |  |  |  | 
The EGI CheckIn Service comes with a customized integration of the COmanage portal, which provides User Enrolment and VO Management capabilities. There are communities that prefer to operate their own group management system either for retaining certain level of autonomy or because they require dedicated services |  |  |  |  |  | 
Priority | Low |  | Status | Discussion | Partners | 

## Slide 19: Longer term (2018 – 2020) 8/8
Requirement |  | Support for centralised fine grained authorization |  |  |  | 
Access to most services is granted based on the roles a user holds or the groups {s}he is member of. Group and role based information and service access rights are made available to the EGI services in the form of eduPersonEntitlements. In the current scheme, authorization policies are typically managed on the service side. There are discussions within Fedcloud about the possible need of a centralised authorization service based on XACML. Such a service would allow to support fine grained authorization policies, which could be uniformly applied across the EGI services. Investigate ARGUS as a potential solution. |  |  |  |  |  | 
Priority | Low |  | Status | Discussion | Partners |