2nd meeting of the EOSC-hub T7.7. EO Pillar

Minutes, Decisions, Actions

# Attendees

**T7 Lead:** Claudio Cacciari (CC)

**CloudFerro:** Mercin Gil (MG)

**CNR:** Ivana Zinno (IZ), Michele Manunta (MM)

**EGI:** Enol Fernandez (EF)

**EODC:** Christian Briese (CB)

**ESA:** -

**GRNET:** Kostas Koumantaros (KK)

**MEEO:** -

**RASDAMAN:** -

**Sinergise:** -

**Terradue:** Fabrizio Pacini (FP)

Begin: 26.2.2018, 13:00

End: 26.6.2018, 13:30

# Agenda

1. Meeting minutes: 1st meeting of the EO Pillar

2. Action items from the last meeting

3. EO Pillar workplan status

4. EOSC-hub week: 16-20 April 2018, Malaga, Spain

5. AOB

6. Action items

# Action items from last meeting:

## Meeting minutes: 1st meeting of the EO Pillar

Christian Briese (CB) welcomes attendees. The meeting minutes (20180129\_EO\_Pillar\_EODC\_Briese\_notes\_v\_0\_1.docx) from the last meeting have been agreed with any further additions.

## Action items from the last meeting

* All: Update the EO Pillar workplan for the individual tasks till 2nd February 2018

CB provides an overview of the status in the google sheet. CC observes that there is no intermediate milestone for the EPOSAR activity. Finally, it was decided that CNR will add an additional milestone in the next 2-3 days.

CC will coordinate the requested EOSC resources with WP10. The order management is the responsibility of WP4. Afterwards CC will provide the information to the T7.7.

FP: IS the data centre fixed that will provide the resources? CC: the assignment is open, CC will clarify the procedure.

* EODC: Provide the meeting minutes and the meeting slides to all participants CB: Done, see: https://indico.egi.eu/indico/event/3589/
* Next meeting: 26th February 2018, 13:00, EODC will provide an invitation. CB: Done.

## EO Pillar workplan status

Already discussed before.

## EOSC-hub week: 16-20 April 2018, Malaga, Spain

CB requested a dedicated slot for task 7.7. CC mentioned that the slot is confirmed. As soon as the date is fixed CC will distribute the information. The agenda should be set by the end of the week.

## AOB

CC: There are some partners that are also involved in Openaire (openaire.eu). Synergy between T7 ans Openaire should be considered. Within T7.7 EPOSAR (CNR) is moste involved in Openaire. CC and CNR will coordinate further about possible synergies.

FP: Are there any news from the virtual access? CC: WP13 was busy, CC did not get any feedback yet.

## Action items

* **Next EO Pillar meeting on 26th March 2018, 13:00.**
* As soon as it is fixed CB will distribute the EO Pillar meeting slot at the EOSC-hub week (16-20 April 2018, Malaga, Spain).