## Slide 1: WP4.3 Status
Alessandro Paolini

## Slide 2: Service Availability, Continuity and Capacity Management (I)
Goals:
  implement the SACM and CAPM processes across the infrastructures (EGI, EUDAT)
  ensure the requirements of the processes are fulfilled by the infrastructures
Ongoing actions:
  Investigation on what is already implemented and how, trying to harmonise it
  having common procedures, policies, processes

## Slide 3: Service Availability, Continuity and Capacity Management (II)
In the first part of the year, focus on SACM process
Towards the end of the year, focus on CAPM

## Slide 4: People involved
Task leader: Alessandro Paolini (EGI Foundation)
Task members:
  Pavel Weber (KIT)
  Matthew Viljoen (EGI)
  Bruce Becker (EGI)
  Ralph Niederberger (FZJ)

## Slide 5: SACM requirements
4.1 Service availability and continuity requirements shall be identified taking into consideration SLAs
  Need to agree SLAs for the services in the infrastructures
  Discussion on how SLAs/OLAs can be applied to EUDAT service providers
    Distinguishing between “central” and “distributed” services
4.2 Service availability and continuity plans shall be created and maintained
  Needed an OLA in place
  Started with Operations Portal and AppDB, other services will follow
4.3 Service availability and continuity planning shall consider measures to reduce the probability and impact of identified availability and continuity risks
  Risks assessment for each service
4.4 Availability of services and service components shall be monitored
  ARGO will be used as a common monitoring service for the EOSC-hub
  ARGO instance deployed for EUDAT services
  Needed OLAs in place for producing performances reports

## Slide 6: CAPM requirements
5.1 Service capacity and performance requirements shall be identified taking into consideration SLAs
  SLAs needed (input from WP4.2)
5.2 Capacity plans shall be created and maintained
  estimate the capacity of each service
  collect data about requests for service usage:
    Input from WP4.2
  collect usage data
    the EGi and EUDAT accounting services will be integrated in order to have a single entry point for all the EOSC-hub users to retrieve accounting information
5.3 Capacity planning shall consider human, technical and financial resources
  input from WP1 and WP10
5.4 Performance of services and service components shall be monitored based on monitoring the degree of capacity utilisation and identifying operational warnings and exceptions

## Slide 7: Ongoing activities…
monitor the status of the services
produce performances reports in terms of availability and reliability
follow-up the violations in according to the operational procedures
monitor the usage of the capacity provided by the service providers
Risks assessment and Av.Co. plans