## Slide 1: InSPIRE Task Leaders Meeting 10 June 2010, Amsterdam
D. Cesini (INFN/IGI)

## Slide 2: InSPIRE-JRA1
Germany - KIT-G, LUH Spain - CSIC, FCTSG France - CNRS Greece - GRNET
Croatia - SRCE Italy - INFN UK – STFC CERN
Involved partners
PM | 
131 | 
18 | 
89 | 
53 | 
TJRA1.1 | 24
TOTAL | 315

## Slide 3: Task TJRA1.1
TJRA1.1 Activity Management (Daniele Cesini, CNAF)
  coordination of the tool development work;
  definition and follow-up of the software development roadmaps, in collaboration with the Operational Tools Advisory Group;
  representation of the activity within EGI.eu‘s management boards;
  overseeing the testing and release preparation of software before deployment;
  reporting on status and open issues related to the activity;
  OTAG and USAG participation  New requirements
  (New mandate) OAT participation

## Slide 4: Task TJRA1.2
TJRA1.2 Maintenance and development of the deployed operational tools (Torsten Antoni, KIT)
  TJRA1.2.1 Operations portal
  TJRA1.2.2 EGI Helpdesk
  TJRA1.2.3 Grid configuration repository: GOCDB
  TJRA1.2.4 Accounting repository
  TJRA1.2.5 Accounting portal
  TJRA1.2.6 Service Availability Monitoring
  TJRA1.2.7 Metrics Portal
DoW or wiki for maintenance details about each tool

## Slide 5: Task TJRA1.3
TJRA1.3 National deployment models (COO, EGI.eu) – first year only
  TJRA1.3.1 Operations Portal
    from a federation-based to a NGI-based structure of operations
    the central operation portal will be a catch-all instance providing NGI-customised views at a central level
  TJRA1.3.2 GOCDB
    This task will provide an instance of the GOCDB service that could be deployed nationally and information federated into a central instance.
  TJRA1.3.3 Accounting portal
    The central accounting portal will be extended to support regional national deployments that allow NGIs to operate a full and standalone national accounting infrastructure using a national deployment of the accounting repository
  TJRA1.3.4 Service Availability Monitoring
    The visualization portal MyEGI will be adapted to a new pluggable framework, and provide EGI-specific NGI views. MyEGI will be the place to see availability, reliability, service status of NGI resources. 'GridMap style' TreeMap views will be added, showing both regional and global views of the stored data.

## Slide 6: TJRA1.4
TJRA1.4 Accounting for different resource types (John Gordon, STFC)
  TJRA1.4.1 Billing
  TJRA1.4.2 Accounting of application usage
  TJRA1.4.3 Accounting of data usage
  TJRA1.4.4 Accounting of capacity and cloud computing usage
Depends strongly on the new resource types integrated into the project
Starts on year two

## Slide 7: TJRA1.5
TJRA1.5: Integrated Operations Portal (Cyril L’Orphelin, CNRS) – first 3 years
  ported to the Symfony
  extended to support messaging (downtime and broadcast tools)
  harmonized with other portal framework
  pluggable through portlet/widget technologies into other portals such as scientific gateways, myEGI, iGoogle, etc
  incorporates other DCIs technologies through the development of new plug-ins and procedures
  GOCDB and CIC portal will also be harmonized at the front-end and back-end level

## Slide 8: Communication Channels
EGI Group InSPIRE-JRA1 created
Inspire-jra1<at>mailman.egi.eu
https://wiki.egi.eu/wiki/WP7-jra1
RT queue created on egi.eu portal
  To be used for high level requests, not to replace internal bug/task tracking systems
Internal phone meetings – every two weeks
  Thu 10am
  Try the project telecon system and EVO

## Slide 9: First Year Milestones and Deliverables
MS701: Define the roadmap for the CIC Operations Portal taking into account the CIC Operations regionalisation of the Portal work plan operational tools and new resource types being used on the infrastructure. (CNRS)
  MS702: A report describing the different operational tool product team’s development infrastructure and procedures including details of their development infrastructure. (INFN)
  MS703: Specify a work plan identifying the upcoming releases and associated plan functionality. (CERN)
  MS704: A public report describing the roadmap for all the deployed operational tools over the next 18 months defining release tools and deployment dates. (KIT)
  D7.1: Annual Report on Operational Tool maintenance and development activity (INFN)
PM1
PM2
PM3
PM11

## Slide 10: F2F meetings
June 3th : JRA1 kickoff Meeting
  https://www.egi.eu/indico/conferenceDisplay.py?confId=46
Sept 13/17 - Technical Forum – Amsterdam
  Open session maybe on Tuesday (op. tools roadmap 1h30m)
    Trying to involve OSG for the open session
    Other ideas about cross-projects discussions are welcome
  Would like to have a closed JRA1 and an OTAG

## Slide 11: Common Requirement
Need a well defined place were users/NGIs new requirements are discussed, validated and prioritized
  Suggested OTAG
Need a common system to track the requests status
  Suggested egi.eu RT as tracking system
    RT can be interfaced with GGUS if needed
  USAG should use the same tool (GGUS requirements come from USAG too)
Action on myself to create a requirements workflow proposal