## Slide 1: TSA1.5 Accounting
John Gordon
STFC-RAL
Amsterdam 3rd June 2010

## Slide 2: Overview of task activities and internal structure
Accounting Repository and APEL client
  STFC-RAL (UK)
Accounting Portal
  CESGA (Spain)

## Slide 3: Assessment of transition from EGEE-III
Same sites running the services EGEE->EGI
Some risk due to internal changes of staff and contracts to manage.

## Slide 4: Status of each relevant EGI global task
O-E-2 Central accounting repository and portal 0.25 UK, 0.25 Spain
Both running as before
O-N-2 NGI accounting infrastructure
Country view already in portal
Distributable portal ready
Repository still central, receiving data directly from sites.

## Slide 5: Open actions from EGEE-III
Remove dependency on R-GMA
  ActiveMQ client in staged rollout
Packaged repository for ROC/NGI
  - Plan to redesign repository to make more portable.

## Slide 6: Roadmap for Y1

## Slide 7: Accounting Portal
Upcoming release with associated functionalities
  Initially planned for 3Q 2010: possible delays in EGI contract signature and hiring process not taken into account
  Associated functionalities:
    2.03 New chart with the usage of VOs in a specific site
    3.01 RB information
    5.02 Report with the contributed CPUs
    5.03 Installed Capacity
    6.01 Local job accounting
  Roadmap:
    http://www3.egee.cesga.es/gridsite/accounting/CESGA/links/roadmap.pdf
Major changes foreseen for the first year
  New NGI View
  Application Domain Accounting

## Slide 8: Plans (1)
Consolidation of the APEL server (EMI-JRA1)
  Improving Central Repository architecture and data transfer
  Integration with the EGI network of AMQ brokers
  Monitoring, resilience and failover
Regular development / support / maintenance on the client (EGI-SA1)
  Support deployment of glite-APEL
  Bug fixing
  Regular development tasks to follow gLite evolution

## Slide 9: Plans (2)
Server regionalisation (EGI-JRA1/EMI-JRA1)
  Validation of the hierarchical architecture
  Integration of the server to proper repositories
  Packaging and testing
  Interaction with the Accounting Portal
Standardisation (client/server) (EGI-JRA1/EMI-JRA1)
  Extend AMQ publishing to summaries
  RUS interfaces and other accounting projects (DGAS/OSG/SGAS/gridSAFE)
  Make APEL records publicly available through ActiveMQ

## Slide 10: Issues for discussion

## Slide 11: Relevant web sites and mailing lists
      Portal
      Production portal http://www3.egee.cesga.es/gridsite/accounting/CESGA/egee_view.php
      Development portal http://www4.egee.cesga.es/gridsite/accounting/CESGA/dev/egee_view.php
grid-admin@cesga.es
APEL
Apel-support@jiscmail.ac.uk
http://goc.grid.sinica.edu.tw/gocwiki/ApelFaq
GGUS
Support Units
  Accounting/APEL
  Accounting Policies (should be changed to Portal)

## Slide 12: Metrics to monitor the progress of your task?
Number of sites publishing/not publishing
Sites publishing via ActiveMQ
Availabilities of portal and repository

## Slide 13: Y1 Milestones and deliverables: issues and plan

## Slide 14: Any other topics?
Status of published records in the last few months: missing records for which NGIs?
  About 60 sites which have not published recently. Not sure if this includes uncertified ones. Does include some Gilda sites. Many in SEE. Mainly not important sites.
  Typically a few tickets open on publishing problems at anhy time but generally solved. (exception, CERN).
Current reliability of R-GMA and plan for migration to AMQ
  R-GMA generally reliable.
  Server supports parallel receipt from R-GMA and AMQ
  AMQ client in staged rollout
Evolution of messaging infrastructure for APEL?
  Currently run our own as default does not support authorisation
  In the broker plan
Status APEL critical tests to notify sites when not publishing?
  Nagios version under development
Storage Accounting