// Name of NGI // web site of NGI if available
CE ROC to NGIs
transition plan
Marcin Radecki
EGI-InSPIRE – SA1 Kickoff Meeting

---
CE ROC services
after EGEE-III
- All ROC-wide services promised to be maintained 3 months after EGEE-III end
  - regional helpdesk, top-bdii pool, infrastructure monitoring, ROD and 1st line support service, instant messaging server etc.
- CE ROC announced ceasing operations on 30 July 2010
  - ROC services will be shut down
  - sites remaining under CE ROC will be closed
  - countries were encouraged to start NGI creation procedure

---
Status as of today
- Poland finished the NGI creation process
  - others may take advantage of this experience
- All other CE ROC countries have submitted “NGI creation” GGUS tickets
  - Slovakia, Slovenia – sites moved, hung up on confirmation from Gridview team
  - Croatia – sites moved, waiting on SAM to confirm NGI configured correctly
  - Czech Rep. - challenging path of integrating RT with GGUS – on hold with this
  - Belarus – waiting on their confirmation to take operational responsibility for sites
  - Hungary – registered GOCDB, being configured
  - Austria – initializing, processed by DE/CH ROC

---
Issue
- Regional top BDII
  - service not required by NGI creation procedure
    - NGIs will need to find one or setup own
  - it is not an operational tool
  - top-bdii as VO service?
    - idea: VO provides top bdii containing sites from the VO only
    - does anybody need all-VO context?
    - configured at site 'per VO'
    - longer term?