## Slide 1
GEOSS report
5th of November 2018
Dissemination level: Public

## Slide 2: Integration with Access Enabling Services
Access Enabling services: AAI, monitoring, accounting, etc.
Service | Integration status (done, ongoing, planned) | Comments and Issues (refer to JIRA ticket if needed)
AAI | Under discussion | GEOSS still needs to plan the actual integration of Check-in into their services. No major technical issues are foreseen as they are already using OpenID Connect.

## Slide 3: Integration with Common Services
Common services: EGI FedCloud, EUDAT B2FIND, INDIGO PaaS. etc.
Service | Integration status (done, ongoing, planned) | Comments and Issues (refer to JIRA ticket if needed)
Cloud Container Compute | Ongoing | Porting of some services is ongoing and to be demonstrated during the EOSC portal day in November. Request for private container repository needs to be further evaluated. https://jira.eosc-hub.eu/projects/EOSCWP10/issues/EOSCWP10-15

## Slide 4: Status, main achievements and issues
GEOSS will be featured in the EOSC portal launch at one of the booth
  Ported the model execution to Kubernetes
  Allocated a 180GB VM on CESNET for supporting the execution

## Slide 5: Next steps
Registration of the services in the marketplace
  Templates already provided to GEOSS for completion
AAI integration

## Slide 6
EO Pillar report
5th of November 2018
Dissemination level: Public

## Slide 7: Status, main achievements and issues
EO Pillar activity focused on registration of services into the EOSC-hub marketplace
Little to none development for integration so far
  EODC and CloudFerro planning integration as EGI provider for months now
  Other services running on these providers but no integration with other services

## Slide 8: Next steps