## Slide 1
CLARIN report
5th of November 2018
Dissemination level: Public

## Slide 2: Integration with Access Enabling Services
Access Enabling services: AAI, monitoring, accounting, etc.
Service | Integration status (done, ongoing, planned) | Comments and Issues (refer to JIRA ticket if needed)

## Slide 3: Integration with Common Services
Common services: EGI FedCloud, EUDAT B2FIND, INDIGO PaaS. etc.
Service | Integration status (done, ongoing, planned) | Comments and Issues (refer to JIRA ticket if needed)
B2FIND | ongoing | https://jira.eosc-hub.eu/browse/EOSCWP10-13?jql=project%20%3D%20EOSCWP10%20AND%20component%20%3D%20B2FIND Talking to CLARIN to deliver the collection metadata only Who to contact at EOSChub side?
B2NOTE | planned | https://jira.eosc-hub.eu/browse/EOSCWP10-14?filter=-2 Integration with VLO Checking with Yann Le Franc status of B2NOTE in EOSC-Hub and possible collaboration with CLARIN thematic service development
B2FIND | ongoing | https://jira.eosc-hub.eu/browse/EOSCWP10-16?filter=-2

## Slide 4: Status, main achievements and issues
Other efforts working on the same requirements identified: Switch-board, collection metadata etc.
issues
-Getting (general) feedback on the tickets, restructure where different stakeholders & responsibles are involved
Getting the right people involved, also to hone the description of the tasks

## Slide 5: Next steps
Update the JIRA splitting tickets