## Slide 1
OPENCoastS use case report
5th of November 2018
Dissemination level: Public

## Slide 2
2
Access Enabling services: AAI, monitoring, accounting, etc.
11/9/2018
Integration with Access Enabling Services
JIRA ticket ID | Service | Integration status (done, ongoing, planned, assessment) | Comments and Issues
EOSCWP10-19 | EGI Checkin | done | Web frontend is already integrated with EGI Checkin, OpenID authentication
EOSCWP10-42 | Accounting | planned | TS uses EGI Grid/Fedcloud which already gathers and displays accounting.
EOSCWP10-43 | Monitoring | assessment | Being assessed, not currently a priority

## Slide 3
3
Common services: EGI FedCloud, EUDAT B2FIND, INDIGO PaaS. etc.
11/9/2018
Integration with Common Services
JIRA ticket ID | Service | Integration status (done, ongoing, planned, assessment) | Comments and Issues
EOSCWP10-23 | DIRAC4EGI | ongoing | The TS is integrating the job submission to dirac4egi in the backend
EOSCWP10-24 | B2SHARE/B2SAFE | assessment | Currently evaluating the best storage solution

## Slide 4
4
Docker image with SCHISM simulation code has been created&tested with udocker at INCD farm
Assessment of the storage solutions
  B2DROP might not be the suitable solution as it only provides volatile storage
  B2SHARE might not be enough (20GB deposit, 10GB file limit)
  B2SAFE might be the best solution
11/9/2018
Status, main achievements and issues

## Slide 5
5
Integration of backend with a storage solution
Usage of a Token Translation Service to create X509 certificates out of OIDC tokens.
11/9/2018
Next steps