## Slide 1
WeNMR report
5th of November 2018
Dissemination level: Public

## Slide 2: Integration with Access Enabling Services
Access Enabling services: AAI, monitoring, accounting, etc.
Service | Integration status (done, ongoing, planned) | Comments and Issues (refer to JIRA ticket if needed)
AAI | Done. | Integration with EGI Check-in production was done. https://jira.eosc-hub.eu/browse/EOSCWP10-33

## Slide 3: Integration with Common Services
Common services: EGI FedCloud, EUDAT B2FIND, INDIGO PaaS. etc.
Service | Integration status (done, ongoing, planned) | Comments and Issues (refer to JIRA ticket if needed)
DIRAC4EGI | Ongoing | Integration was already done with multiple portals, task is probably quite close to be finalized. https://jira.eosc-hub.eu/browse/EOSCWP10-29
West-Life Virtual Folder VM + B2DROP | Ongoing | Integration work already started and is being tracked at https://jira.eosc-hub.eu/browse/EOSCWP10-31
West-Life Virtual Folder VM + Onedata | Ongoing | Development being working on and tracked at: https://jira.eosc-hub.eu/browse/EOSCWP10-32 https://issues.infn.it/jira/browse/EOSCHUBPD-1 (INFN ticket)
West-Life Virutal Folder VM + EGI FedCloud | Planned | Resources requirement collection started, then we will look for a provider to host the VM https://jira.eosc-hub.eu/browse/EOSCWP10-30

## Slide 4: Status, main achievements and issues
WeNMR portals have been successfully integrated with EGI Check-in (production instance)
DIRAC4EGI was already successfully integrated with some WeNMR portals
Work on West-Life Virtual Folder integration is ongoing
  B2DROP was already protoyped/tested
  For Onedata integration is being developed

## Slide 5: Next steps
West-Life VM hosting
  Collecting all requirements
  Finding a resources provider to host the VM on EGI FedCloud
DIRAC4EGI in portals
  Completing integration for all required portals