## Slide 1
Use case report
3rd of December 2018
Dissemination level: Public

## Slide 2: Integration with Access Enabling Services
Access Enabling services: AAI, monitoring, accounting, etc.
JIRA ticket ID | Service | Integration status (done, ongoing, planned, assessment) | Comments and Issues
https://jira.eosc-hub.eu/browse/EOSCWP10-34 | Monitoring | Ongoing | Discussion started on jira; we need to meet to plan the activities
https://jira.eosc-hub.eu/browse/EOSCWP10-35 | Accounting | Ongoing | Discussion started on jira; we need to meet to plan the activities

## Slide 3: Integration with Common Services
JIRA ticket ID | Service | Integration status (done, ongoing, planned, assessment) | Comments and Issues
 | Future Gateway | Todo | 
Workflow management, user interfaces and data analytics

## Slide 4: Status, main achievements and issues
Scale test for AMS finalized (HNSCI resources):
  Overall very succesfull testing and usage.
Fully validated the AWS integration with UK (Imperial College London).
Starting activities on the DODAS BigData flavour:
  mostly focussed on the inference and data reduction part. Integrating respectively the TFaaS of CMS and the Spark (which was already available)
  Now the focus is on Training part. Model training will try to benefit from the results/services available from the DEEP-dataCloud project

## Slide 5: Next steps
Produce a final template for AMS that automates the whole system configuration (including the installation and configuration of cvmfs and the management of the output data produced by the jobs)
Proceed with the Big Data flavor implementation
Resume the tests on autoscaling (through CLUES)