## Slide 1
DODAS Use case report
14th of February 2019
Dissemination level: Public

## Slide 2: Integration with Access Enabling Services
Access Enabling services: AAI, monitoring, accounting, etc.
JIRA ticket ID | Service | Integration status (done, ongoing, planned) | Comments and Issues
 | INDIGO IAM | done | 
https://jira.eosc-hub.eu/browse/EOSCWP10-34 | Monitoring | In progress | 
https://jira.eosc-hub.eu/browse/EOSCWP10-35 | Accounting | In progress | 

## Slide 3: Integration with Common Services
Common services: EGI FedCloud, EUDAT B2FIND, INDIGO PaaS. etc.
Service | Integration status (done, ongoing, planned) | Comments and Issues
INDIGO PaaS | done | Enabling Facility: INFN-CNAF, RECAS-BARI
Workflow management, user interfaces and data analytics
Service | Integration status (done, ongoing, planned) | Comments and Issues
Feature Gateway | todo | 

## Slide 4: Status, main achievements and issues
The activities are progressing smoothly according to the workplan:
  Concluded scale test of AMS over HNSCI resources
  Fully validate the AWS integration with UK (Imperial College London)
  Concluded the Google cloud integration (exploiting a third party grant)
Work in progress:
  Starting with BigData flavor
    Integrating the TFaaS of CMS (inference) and the spark (data reduction)
    Training will try to reuse DEEP projects solutions

## Slide 5: Status, main achievements and issues
Work in progress (cont.):
  Accounting integration:
    2 tech meetings (19 Dec, 8 Feb)
    Open points:
      how to establish the trust between DODAS cluster and Apel message broker
      GOCDB registration of the DN of the sender
      Double counting
    Next telco on 21 Feb

## Slide 6: Next steps
Plan the implementation and integration activities for providing monitoring information
Plan the integration with the FutureGateway