## Slide 1
EO pillar / GEOSS report
5th of November 2018
Dissemination level: Public

## Slide 2: Integration with Access Enabling Services
Access Enabling services: AAI, monitoring, accounting, etc.
JIRA ticket ID | Service | Integration status (done, ongoing, planned, assessment) | Comments and Issues
 | AAI – EO pillar | Ongoing | All EO pillar services with authentication working on integration
 | AAI – GEOSS | Assessment | Currently under discussion how to better integrate

## Slide 3: Integration with Common Services
Common services: EGI FedCloud, EUDAT B2FIND, INDIGO PaaS. etc.
JIRA ticket ID | Service | Integration status (done, ongoing, planned, assessment) | Comments and Issues
 | FedCloud - EO pillar | Ongoing | CloudFerro and EODC becoming provider Other services running on top, already integrated
 | FedCloud - GEOSS | Ongoing | Implementation already done using VMs at CESNET, better management may come
 | HTC/udocker – GEOSS | Assessment | Under discussion possible job execution to HTC using udocker
 | B2FIND – EO pillar | Assessment | Initial assessment for integration with b2find, still unclear

## Slide 4: Status, main achievements and issues
EO pillar
  Meetings with all the services during Dec/Jan to discuss integration, 3 main targets:
    FedCloud: all services running on CloudFerro / EODC  as soon as these are in Fedcloud, they will be integrated with the EGI cloud service
    AAI: Check-in to be used for every service
    OneData: pending CloudFerro/EODC integration
GEOSS
  EOSC-portal demo

## Slide 5: Next steps
EO pillar:
  Complete integration of EODC/CloudFerro: target 28th Feb
  Complete integration with AAI: target by end of March
GEOSS:
  AAI integration