## Slide 1: InSPIRE JRA1 Kickoff Meeting
D. Cesini (INFN/IGI)

## Slide 2: InSPIRE-JRA1
https://documents.egi.eu/secure/RetrieveFile?docid=10&version=3&filename=EGI-InSPIRE_%28261323%29_2010-05-10_DOW.pdf
Germany - KIT-G, LUH Spain - CSIC, FCTSG France - CNRS Greece - GRNET
Croatia - SRCE Italy - INFN UK – STFC CERN
Involved partners

## Slide 3: Task TJRA1.1
TJRA1.1 Activity Management (Daniele Cesini, CNAF)
  coordination of the tool development work;
  definition and follow-up of the software development roadmaps, in collaboration with the Operational Tools Advisory Group;
  representation of the activity within EGI.eu‘s management boards;
  overseeing the testing and release preparation of software before deployment;
  reporting on status and open issues related to the activity;
  OTAG and USAG participation  New requirements
  (New mandate) OAT participation

## Slide 4: Task TJRA1.2
TJRA1.2 Maintenance and development of the deployed operational tools (Torsten, KIT)
  TJRA1.2.1 Operations portal
  TJRA1.2.2 EGI Helpdesk
  TJRA1.2.3 Grid configuration repository: GOCDB
  TJRA1.2.4 Accounting repository
  TJRA1.2.5 Accounting portal
  TJRA1.2.6 Service Availability Monitoring
  TJRA1.2.7 Metrics Portal
DoW or wiki for maintenance details about each tool

## Slide 5: Maintenance and bug fixing
Will not be very different from the past but since we have regional tools now we need:
  to define a common Release Procedure
  to edit carefully the documentation for users and sitemanagers
  a list of detailed dependencies among the tools

## Slide 6: Release Procedure
First Announce:
- release notes
- documentation links
- detailed test plan
- expected release date
Release Announce:
- release notes
- Documentation links
- testing results
Test fail
Install into production for central instances
Release to SA1 for regional instances
Development
Internal testing functionalities and documentation
Staged Rollout
Release to Production
SR fail
t
t1
t0

## Slide 7: Task TJRA1.3
TJRA1.3 National deployment models (COO, EGI.eu)
  TJRA1.3.1 Operations Portal
    from a federation-based to a NGI-based structure of operations
    the central operation portal will be a catch-all instance providing NGI-customised views at a central level
  TJRA1.3.2 GOCDB
    This task will provide an instance of the GOCDB service that could be deployed nationally and information federated into a central instance.
  TJRA1.3.3 Accounting portal
    The central accounting portal will be extended to support regional national deployments that allow NGIs to operate a full and standalone national accounting infrastructure using a national deployment of the accounting repository
  TJRA1.3.4 Service Availability Monitoring
    The visualization portal MyEGI will be adapted to a new pluggable framework, and provide EGI-specific NGI views. MyEGI will be the place to see availability, reliability, service status of NGI resources. 'GridMap style' TreeMap views will be added, showing both regional and global views of the stored data.

## Slide 8: TJRA1.4
TJRA1.4 Accounting for different resource types (John, STFC)
  TJRA1.4.1 Billing
  TJRA1.4.2 Accounting of application usage
  TJRA1.4.3 Accounting of data usage
  TJRA1.4.4 Accounting of capacity and cloud computing usage
Depends on the new resource types integrated into the project
Dedicated meetings later this year

## Slide 9: TJRA1.5
TJRA1.5: Integrated Operations Portal (Cyril, CNRS)
  ported to the Symfony
  extended to support messaging (downtime and broadcast tools)
  harmonized with other portal framework
  pluggable through portlet/widget technologies into other portals such as scientific gateways, myEGI, iGoogle, etc
  incorporates other DCIs technologies through the development of new plug-ins and procedures
  GOCDB and CIC portal will also be harmonized at the front-end and back-end level

## Slide 10: Communication Channels
EGI Group InSPIRE-JRA1 created
Inspire-jra1<at>mailman.egi.eu
https://wiki.egi.eu/wiki/WP7-jra1
RT queue created on egi.eu portal
IRC chat needed?
Phone Meetings – every two weeks
  Wed 11am ?
  Thu 10am ?

## Slide 11: Staff Details
Need to complete table in task #52
  https://rt.egi.eu/rt/Ticket/Display.html?id=52
  Need new information: supervisor/deputy
  Waiting input from LUH/CNRS, GRNET to confirm

## Slide 12: Metrics

## Slide 13: First Year Milestones and Deliverables
MS701: Define the roadmap for the CIC Operations Portal taking into account the CIC Operations regionalisation of the Portal work plan operational tools and new resource types being used on the infrastructure. (CNRS)
  MS702: A report describing the different operational tool product team’s development infrastructure and procedures including details of their development infrastructure. (INFN)
  MS703: Specify a work plan identifying the upcoming releases and associated plan functionality. (CERN)
  MS704: A public report describing the roadmap for all the deployed operational tools over the next 18 months defining release tools and deployment dates. (KIT)
  D7.1: Annual Report on Operational Tool maintenance and development activity (INFN)
PM1
PM2
PM3
PM11

## Slide 14: Upcoming Meetings
June 10th : Task Leaders Meeting – Amsterdam
  https://www.egi.eu/indico/conferenceDisplay.py?confId=41
Sept 13/17 - Technical Forum – Amsterdam
  Open session on Tuesday (op. tools roadmap 1h30m)
    Need to have a draft programme by June 10
    ideas welcome, in particular on interaction with other projects (OSG?)
  Would like to have a closed JRA1 F2F and an maybe an OTAG F2F