## Slide 1: Requirements management

## Slide 2: The situation
EGI regularly sources requirements from its communities
These requirements are fed into the TCB
Technology Providers are expected to digest and eventually implement them
Problem: Who knows which requirement is how far?

## Slide 4: A possible solution
Preparation/aggregation of requirements
Presentation/Submission to TCB
Cost statements for implementation
Final TCB priorisation
Implementation
Delivery

## Slide 5: Preparation
Happens pre-TCB
Requirements and related material
  Use cases, actors, stake holders, etc.
Communities prioritise at this stage
  Consolidated across UCB, OMB and DMSU

## Slide 6: Submission
A single document across all three bodies
  OMB, UCB, DMSU
  Executive summary of requirement, plus background information as required
The TCB may decide on scope
  i.e. UMD relevance
  all other is community-specific

## Slide 7: Cost statements
Covers all requirements that are in scope
Technology Providers develop cost statements
  May group requirements for synergy and scale
  Provide figures for effort cost (i.e. manpower)
  Provide proposed implementation timeline

## Slide 8: Definitive priority list
Now the TCB can trade-off between
  Priority, and
  Cost of implementation
TCB produces a definitive prioritisation
  Effectively a work plan for Technology Provider
  May be different work plans for different Technology Providers

## Slide 9: Implementation
Based on definitive TCB prioritisation
Regular progress reports to the TCB
  Routine reporting for on-time implementations
  Flagging up delays and unexpected issues

## Slide 10: Delivery
Through new software, or updates
Release schedules make note of implemented requirements
  Third category besides fixed bugs and closed vulnerabilities

## Slide 11: Requirement lifecycle