## Slide 1: UMD Releases
How well did the Technology Provider(s) perform?

## Slide 2: UMD Releases
11 July 2011 – UMD 1.0.0
  30 Products
1 August 2011 – UMD 1.1.0
  6 Products

## Slide 3: State semantics
In verification
  Product is installed in the EGI test bed
  Quality Criteria are verified for that product
  Detected issues are clarified with the Technology Provider
StagedRollout
  Product is installed at Early Adopter sites under production conditions
  Detected issues are clarified with the Technology Provider
Rejected
  Product fails critical Quality Criteria, or issues without workaround are detected
Not published
  Product successfully passed Verification and StagedRollout
  A newer version entered the process that likely supersedes the provisioned version

## Slide 4: Received EMI updates (1)
EMI-1 (Kebnekaise)
  28 of 38 Products in Production
  1 not published
In Verification | StagedRollout | Rejected
VOMS/Oracle 2.0.0 (28 June 2011) | ARC CE 1.0.0 (23 June 2011) | MPI 1.0.0
dCache 1.9.12 (14 July 2011) | ARC core 1.0.0 (23 June 2011) | LFC/Oracle 1.8.1
 | ARC gridftp 1.0.0 (23 June 2011) | WMS 3.3.0
 |  | UNICORE Registry 6.4.0
25 May 2011
(RT #2201)

## Slide 5: Received EMI updates (2)
EMI-1 Update 2
  2 of 2 Products in Production
  CREAM 1.13.1 superseded CREAM 1.13.0 (EMI-1)
23 June 2011
(RT #2461)
In Verification | StagedRollout | Rejected

## Slide 6: Received EMI updates (3)
EMI-1 Update 3
  4 of 6 Products in Production
  1 not published
12 July 2011
(RT #2528)
In Verification | StagedRollout | Rejected
 | MPI 1.0.1 (21 July 2011) | 

## Slide 7: Received EMI updates (4)
In Verification | StagedRollout | Rejected
Argus 1.3.1 |  | WMS 3.3.2
CREAM 1.13.2 |  | Gridsite 1.7.15
Trustmanager 3.0.5 |  | 
EMI-1 Update 4
  1 of 6 Products in Production
25 July 2011
(RT #2628)

## Slide 8: Received IGE updates
In Verification | StagedRollout | Rejected
Default Security 5.0.3 |  | 
GridFTP 5.0.3 |  | 
GRAM5 5.0.3 |  | 
RLS 5.0.3 |  | 
MyProxy 5.0.3 |  | 
GSI SSH 5.0.3 |  | 
IGE-1
  0 of 6 Products in Production
  Scheduled for UMD 1.2 (12 Sep 2011)
25 July 2011
(RT #2628)

## Slide 9: Received SAGA updates
None
In Verification | StagedRollout | Rejected

## Slide 10: Verifying EMI products
Median gross verification effort: 20 hours
  business hours
  Includes requests to EMI for clarification
Top 3:
  L&B (39, and 25), StoRM (30), MPI (30, 20)
Bottom 6:
  Apel, ARC CE, ARC Infosys, PX, UNICORE *
  All 16 h

## Slide 11: Rejected EMI products
MPI 1.0.0
  Expected files in wrong directories
LFC/Oracle 1.8.1
  Oracle requirements, and configuration for Oracle not described in documentation
  Working Oracle clients only available in private repositories
  Hard dependency on Oracle 10.1
WMS 3.3.0
  Issue with certificates signed by EMI VOMS
  Workaround requires VOMS server certificates in the UMD repository
  Documentation
WMS 3.3.2
  Includes Gridsite 1.7.15
  Authorisation failure when using a VOMS proxy retrieved from a MyProxy server.
  Documentation

## Slide 12: Products stuck in Verification (1)
VOMS for Oracle 2.2.0
  https://rt.egi.eu/rt/Ticket/Display.html?id=2220
  28 June: Verification started
  28 June: Oracle configuration issue found (GGUS #71765)
  30 June: Oracle config issue seem identical to LFC/Oracle issue

## Slide 13: Products stuck in Verification (2)
dCache 1.9.12
  https://rt.egi.eu/rt/Ticket/Display.html?id=2238
  14 July: Verification started
  18 July: Documentation issue (GGUS #72686)
  21 July: Information provider issue (GGUS #72839)
  29 July: dCache 1.9.12-2 book outdated
  1 August: Proposed Info provider work-around does not work
  2 August: New workaround proposed

## Slide 14: EMI performance 07/2011
Security
  6 confirmed open vulnerabilities
  2 vulnerabilities fixed within TD – 100%
Software Provisioning
  37 EMI product releases finished the EGI process
  31 passed QC Verification – 84%
  32 passed StagedRollout – 86%
  2 Product releases failed documentation QC
    WMS 3.3.0, WMS 3.3.2