## Slide 1: Mapping the sensitivity of mitigation scenarios to societal choices
IIASA: Bas van Ruijven, Paul Kishimoto, Nikolay Kushin
EOSC: Alessandro Costantini
GTM-P1 Early Adopter Programme monthly call, 20-02-2020

## Slide 2: Brief description of project
Perform modeling studies to explore future energy systems
Integrated Assessment Model MESSAGEix-GLOBIOM
  Integrated energy, environment, and economic systems
  Quantify key variables for long-term future
Proof-of-principle platform aimed at performing large scale (10-15k model runs) analyses.

## Slide 3: Use Case
MESSAGEix-GLOBIOM will run sequentially on the selected resources, each job is independent from the other in a parametric fashion.
The model will run in Virtual Machines provided by EOSC.
Submitted by batch system, manually deployed by the applicants.
Exploratory runs of software stack in a containerized environment (using docker) on larger compute systems (e.g., HTC) (TRL5 -> TRL9)
A Mesos/Marathon cluster can be instantiated on the provided cloud resources and the parametrized simulations can run in it as independent containers.
The output carried out from the simulations will be stored in a distributed environment where can be accessed from different locations for post-processing analysis.

## Slide 4: Services and resources
EOSC Federated Authentication mechanism
EGI Cloud Compute service
  Services to access virtual machines, containers and job processing to support general computing needs.
  200 vCPUs cores, 800GB of RAM and 6TB of distributed storage.
  The project is not experienced to use Cloud or EOSC resources and services in general.
Storage service
  Distributed storage will enable collection of the results and the analysis of the outcomes.
  Takes the form of a managed database service (e.g. PostgreSQL)

## Slide 5: Time planning
Q1:
  Infrastructure resource provisioning and settings
  Enable federated identity management using one of the available AAI solutions provided by EOSC-hub.
  Finalize and test containerized runs
Q2:
  Feasibility study on the integration between the AAI solutions provided by EOSC-hub and the community specific AuthN/AuthZ mechanism
  Set up the IAM platform and perform initial tests for model run.

## Slide 6: Time planning
Q3:
  Tune the platform services (Compute, Data Management)
  Increase the scale of the tests of the platform in EOSC.
  Analysis of results
Q4:
  Analysis of results
  Registration of the IAM Platform in the EOSC Portal to be adopted by the community.
  Investigate and verify the sustainability of the Platform for production purposes.

## Slide 7: Current status
Getting access to EOSC resources
Preparing components for cloud deployment

## Slide 8
Dr. Bas van Ruijven
Senior Research Scholar – Energy Program
International Institute for Applied Systems Analysis (IIASA) Laxenburg, Austria
vruijven@iiasa.ac.at www.iiasa.ac.at