## Slide 1
EGI-ACE Project Overview
EGI Advanced Computing for EOSC
Use case: ARTICONF (Agilia)
5.10.2021

## Slide 2: Agenda
Short recap from the meeting 1
Recent development (incl. GDPR issues)
Next steps

## Slide 3: Car sharing use case - the context
TRANGO (Trip and Go) Service - Join Car sharing & Car pooling models
Mobile Application that allows:
to hire out a vehicle (owners) that other users can rent (drivers).
drivers can set up a travel, published it and other users can join to it (passengers)
A social network allows users interact among them sharing information and contents
The driver can decide about passengers after checking the user rating (reputation model)
Blockchain ensures payments and escrow along with automatic evaluation of the SLA

## Slide 4: Need for 5 VMs
For the blockchain network we need to test the availability of services along with the maximum throughput achieved in the network:
4 VMs:
8GB RAM and 4 cores
100GB SSD
For the scalability of the APIs and to train the IA model along with the dataset for this training.
1 VM:
4GB RAM
2 cores
100GB SSD

## Slide 5: Status
GDPR issues has solved
Tubitak will provide VMs
  Some delays with VOs and Tubitak OpenStack
SLA has drafted
Discussions with CSIC will take place about AI platform and services later (if needed)
Next follow-up meeting on 13th October