| Meeting: | Task Force Federated Clouds |
| --- | --- |
| Date and Time: | Tuesday 1 Nov 2011 - 11:00-12:00 CET |
| Venue: | Conference Call via HiDef |
| Agenda: | https://www.egi.eu/indico/event/590 |

Participants	2

Apologies

AGENDA BASHING	3

MINUTES OF THE PREVIOUS MEETING	3

ACTIONS REVIEW	3

ITEMS OF BUSINESS	6

Policy issues in Federated Clouds wrap-up

Agreement on AA technology for Cloud providers

Agreement on AA technology and policy for VM access

Agreement on VO support

Resource availability access policies

Work group scenario 1 progress report

Round table reports

Standardised interfaces for VM Management

Work group scenario 2 report & planning

AOB

CloudSigma as Grid newcomer

Integrated Information Systems workshop - request for input

ACTIONS	8

# Participants

- Alison Packer, STFC	 	(APa)

- Emir Imamagic, InSPIRE JRA1	(EIm)

- Giacinto Donvito, IGI, 		(GDo)

- Matteo Turilli, Oerc	 	(MTu)

- Micheal Higgins, CloudSigma	(MHi)

- Michel Drescher, EGI.eu	 	(MDr)

- Miroslav Ruda, CESNET		(MRu)

- Peter Solagna, EGI.eu		(PSo)

- Piotr Kasprzak, GWDG		(PKa)

- Stuart Kenny, TCD		(SKe)

## Apologies

- Alexander Papaspyrou, OGF DCIFed

- Bjoern Hagemeier, FZJ

- Domenico Vicinanza, DANTE

- Floris Sluiter, SARA

- Marco Verlato, WeNMR

- Philip Wieder, GWDG

- Tomasz Szepieniec, CYFRONET

- Zeeshan Ali Shah, KTH

# AGENDA BASHING

There were no changes to the proposed agenda.

# MINUTES OF THE PREVIOUS MEETING

The minutes of the previous meeting (25 October 2011) are publically available in MS Word and Adobe PDF format, and are accessible at: https://www.egi.eu/indico/event/589.

The minutes were accepted without changes.

# ACTIONS REVIEW

Please note that the actions are now managed with the help of the to-dos lists at the following Basecamp website: https://oerc.basecamphq.com/.

| ID | Resp. | Description |  | Status |
| --- | --- | --- | --- | --- |
| 08/02 | FSl/MBo | Fill in the inventory matrix (SARA) provided through Action 03/02 27 Sep 2011: No progress 04 Oct 2011: No progress, but was promised offline for this week. 11 Oct 2011: No progress; Matteo to follow-up (Action 01/05) 18 Oct 2011: No progress 25 Oct 2011: No progress 1 Nov 2011: No progress | OPEN |  |
| 02/03 | GSi/SBr | Provide an introduction on the WIKI about the stakeholders, actors and terminology used in this Task Force 04 Oct 2011: No progress 11 Oct 2011: No progress 18 Oct 2011: No progress 25 Oct 2011: No progress; SB adds his responsibility to contribute but requires the review of TF members before publication on the Wiki. 1 Nov 2011: No progress |  | OPEN |
| 03/03 | MDr | Provide an overview of the six scenarios in the Wiki including Scenario leaders and scenario complexity. 04 Oct 2011: No progress 11 Oct 2011: No progress 18 Oct 2011: No progress 25 Oct 2011: No progress 1 Nov 2011: No progress |  | OPEN |
| 01/04 | MTu | Contact umbrella activities mentioned in Action 11/01 and negotiate participation in the Task Force 11 Oct 2011: On-going, no results yet 18 Oct 2011: On-going, no results yet 25 Oct 2011: Activities were contacted, but no answers yet. 1 Nov 2011: No progress |  | OPEN |
| 01/05 | MTu | Follow-up with SARA to fill in the inventory matrix 18 Oct 2011: Mail sent; no answer 25 Oct 2011: In progress, SARA didn’t fill in the inventory yet. 1 Nov 2011: No update on SARA activity, keep open. |  | OPEN |
| 02/05 | MTu | Record Eucalyptus stability and coverage issues in the blueprint. 18 Oct 2011: No progress 25 Oct 2011: No progress 1 Nov 2011: No progress |  | OPEN |
| 03/05 | DOC | Report about the issues about policy and non-technical issues that do not allow TCD to make user accounts available to users. 18 Oct 2011: No progress 25 Oct 2011: No progress 1 Nov 2011: No progress |  | OPEN |
| 04/05 | ZAS | Document the issues around IPv4 and IPv6 in the Wiki 18 Oct 2011: No progress 25 Oct 2011: Documentation is in internal review with experts 1 Nov 2011: No progress |  | OPEN |
| 05/05 | CLo | Evaluate and document StratusLab status for IPv6 support 18 Oct 2011: No progress 25 Oct 2011: No progress 1 Nov 2011: No progress |  | OPEN |
| 06/05 | DCe | Evaluate and document EGI-InSPIRE JRA1 status for IPv6 support 18 Oct 2011: No progress 25 Oct 2011: In progress 1 Nov 2011: Done |  | OPEN CLOSED |
| 03/06 | MHi | Merge the circulated spreadsheet into the wiki website. 25 Oct 2011: No progress 1 Nov 2011: Done |  | OPEN CLOSED |
| 01/07 | MDr | Develop roadmap for X.509-based federated identity for Cloud infrastructure access. Document issues around using X.509 based AuthN for Cloud infrastructure access. Include suggestions for mitigation for user communities. 1 Nov 2011: No progress |  | NEW OPEN |
| 02/07 | MDr | Provide links to the EGI Trust Anchor repository. 1 Nov 2011: No progress |  | NEW |
| 03/07 | MHi | Document issues around using X.509 based AuthN for Cloud infrastructure access. Include suggestions for mitigation for user communities. 1 Nov 2011: Transferred to Michel Drescher and merged in 01/07 |  | NEW CLOSED |
| 04/07 | MVe | Remind WeNMR users to enroll ASAP with CloudSigma 1 Nov 2011: No progress |  | NEW OPEN |
| 05/07 | MVe | Remind WeNMR users to enroll ASAP with Cyfronet 1 Nov 2011: No progress |  | NEW OPEN |
| 06/07 | MVe | Ensure that users actually use the KTH Cloud 1 Nov 2011: No progress |  | NEW OPEN |
| 07/07 | GDo/PVe | Update the resource inventory Wiki for INFN as Resource Provider 1 Nov 2011: Problems with setting up the test bed & network setup |  | NEW OPEN |
| 08/07 | ZAS/MHi | Compare JCloud and OCCI, and document the gap analysis for a submission to OGF’s OCCI WG for further consideration and standardisation. 1 Nov 2011: Matrix of features is in development, capturing the input from the ML and other sources. Will need some more time to finish. |  | NEW OPEN |
| 09/07 | SBr/UCST | Start a user community orientated Wiki to start capturing specific requirements related to the six scenarios 1 Nov 2011: No progress |  | NEW OPEN |
| 10/07 | MDr | Start rearranging the Wiki so that it better suit the capturing and digesting requirements, both from provider and user community point of views. 1 Nov 2011: Some progress without being visible yet. MHi suggests a “links of links” approach, similar to a Table of Contents. |  | NEW OPEN |
| 11/07 | MDr | Start collecting information as input and contribution to the Information System workshop. 1 Nov 2011: No progress |  | NEW OPEN |

# ITEMS OF BUSINESS

## X.509 based AAI roadmap

A deadline for implementing X.509 based AuthN & AuthZ is required. The already existing EGI repository for trusted CAs (http://repository.egi.eu/category/production/cas/) will be used.

CloudSigma needs an architecture or reference implementation (see Action 01/08), Oerc will use only what OpenStack will provide for X.509 (see Action 02/08). PKa states that for OpenNebula based systems, the front-end (i.e. Web access) supports X.509, but the backend is not known (see Action 03/08). CESNET already supports X.509 on the backend, but it’s not perfectly stable: mixing usernames and certs in the same installation might be tricky.

IGI’s WNoDeS testbed is X.509-ready by using Grid components and job submission via CREAM.

### VO support (User Communities): VOMS?

Oerc users need VO-like functionality, i.e. group based access control and accounting. CESNET has the same requirements; MRu states that OpenNebula supports this in a skeleton (see Action 04/08).

GWDG and INFN have no plans on making use of such a feature except for existing VOMS integration with CREAM CE.

CloudSigma supports plain accounts based on username/password; no federation in place. Often used as a generic account, customers use this as the only identity to access CloudSigma’s cloud, and apply customer-internal accounting if required (similar to robot certificates used in current Grid communities). CloudSigma is interested in such functionality with federation. CloudSigma requires a technical architecture to be able to proceed.

MDr mentions that VOMS may be a suitable piece of software for integration into the federated AAI architecture.

### Authorisation infrastructure (Providers): Argus? Other?

This topic has been covered by previous discussions.

## Scenario 1

The group discusses the convergence on a minimum interface for the Cloud Federation. MDr suggests using OCCI as the common uniform interface for the EGI Cloud federation. MHi mentions that he understands that OCCI is a proposed standard only, and is missing reference implementations. MDr states that to his knowledge OCCI is already a full OGF recommendation, with reference client and service implementations available. The participants further discuss the implementation coverage of OCCI. Several OCCI client libraries for Ruby and Python are mentioned. MHi reinforces that a technical architecture is required to proceed.

PKa mentions that GWDG develops an OCCI 1.1 binding for OpenNebula (stable prototype); also a GUI client for OCCI will be developed in Java by GWDG. The group continues discussing OCCI interface coverage and quality of OpenNebula and OpenStack.

MHi starts a discussion around Cloud provider service catalogues, and how these are going to be mapped into OCCI.

## AOB

Due to the extensive discussion of the interface discussions for Scenario 1, the meeting concluded without discussing any other issues.

# ACTIONS

| ID | Resp. | Description |  | Status |
| --- | --- | --- | --- | --- |
| 08/02 | FSl/MBo | Fill in the inventory matrix (SARA) provided through Action 03/02 27 Sep 2011: No progress 04 Oct 2011: No progress, but was promised offline for this week. 11 Oct 2011: No progress; Matteo to follow-up (Action 01/05) 18 Oct 2011: No progress 25 Oct 2011: No progress 1 Nov 2011: No progress | OPEN |  |
| 02/03 | GSi/SBr | Provide an introduction on the WIKI about the stakeholders, actors and terminology used in this Task Force 04 Oct 2011: No progress 11 Oct 2011: No progress 18 Oct 2011: No progress 25 Oct 2011: No progress; SB adds his responsibility to contribute but requires the review of TF members before publication on the Wiki. 1 Nov 2011: No progress |  | OPEN |
| 03/03 | MDr | Provide an overview of the six scenarios in the Wiki including Scenario leaders and scenario complexity. 04 Oct 2011: No progress 11 Oct 2011: No progress 18 Oct 2011: No progress 25 Oct 2011: No progress 1 Nov 2011: No progress |  | OPEN |
| 01/04 | MTu | Contact umbrella activities mentioned in Action 11/01 and negotiate participation in the Task Force 11 Oct 2011: On-going, no results yet 18 Oct 2011: On-going, no results yet 25 Oct 2011: Activities were contacted, but no answers yet. 1 Nov 2011: No progress |  | OPEN |
| 01/05 | MTu | Follow-up with SARA to fill in the inventory matrix 18 Oct 2011: Mail sent; no answer 25 Oct 2011: In progress, SARA didn’t fill in the inventory yet. 1 Nov 2011: No update on SARA activity, keep open. |  | OPEN |
| 02/05 | MTu | Record Eucalyptus stability and coverage issues in the blueprint. 18 Oct 2011: No progress 25 Oct 2011: No progress 1 Nov 2011: No progress |  | OPEN |
| 03/05 | DOC | Report about the issues about policy and non-technical issues that do not allow TCD to make user accounts available to users. 18 Oct 2011: No progress 25 Oct 2011: No progress 1 Nov 2011: No progress |  | OPEN |
| 04/05 | ZAS | Document the issues around IPv4 and IPv6 in the Wiki 18 Oct 2011: No progress 25 Oct 2011: Documentation is in internal review with experts 1 Nov 2011: No progress |  | OPEN |
| 05/05 | CLo | Evaluate and document StratusLab status for IPv6 support 18 Oct 2011: No progress 25 Oct 2011: No progress 1 Nov 2011: No progress |  | OPEN |
| 01/07 | MDr | Develop roadmap for X.509-based federated identity for Cloud infrastructure access. Document issues around using X.509 based AuthN for Cloud infrastructure access. Include suggestions for mitigation for user communities. 1 Nov 2011: No progress |  | NEW OPEN |
| 02/07 | MDr | Provide links to the EGI Trust Anchor repository. 1 Nov 2011: No progress |  | NEW |
| 04/07 | MVe | Remind WeNMR users to enroll ASAP with CloudSigma 1 Nov 2011: No progress |  | NEW PEN |
| 05/07 | MVe | Remind WeNMR users to enroll ASAP with Cyfronet 1 Nov 2011: No progress |  | NEW OPEN |
| 06/07 | MVe | Ensure that users actually use the KTH Cloud 1 Nov 2011: No progress |  | NEW OPEN |
| 07/07 | GDo/PVe | Update the resource inventory Wiki for INFN as Resource Provider 1 Nov 2011: Problems with setting up the test bed & network setup |  | NEW OPEN |
| 08/07 | ZAS/MHi | Compare JCloud and OCCI, and document the gap analysis for a submission to OGF’s OCCI WG for further consideration and standardisation. 1 Nov 2011: Matrix of features is in development, capturing the input from the ML and other sources. Will need some more time to finish. |  | NEW OPEN |
| 09/07 | SBr/UCST | Start a user community orientated Wiki to start capturing specific requirements related to the six scenarios 1 Nov 2011: No progress |  | NEW OPEN |
| 10/07 | MDr | Start rearranging the Wiki so that it better suit the capturing and digesting requirements, both from provider and user community point of views. 1 Nov 2011: Some progress without being visible yet. MHi suggests a “links of links” approach, similar to a Table of Contents. |  | NEW OPEN |
| 11/07 | MDr | Start collecting information as input and contribution to the Information System workshop. 1 Nov 2011: No progress |  | NEW OPEN |
| 01/08 | MDr | Architecture diagram(s) for X.509 based AAI |  | NEW |
| 02/08 | MTu | Confirm OpenStack support for X.509 |  | NEW |
| 03/08 | PKa | Confirm that the OpenNebula Backend (i.e. API) supports X.509 based AAI |  | NEW |
| 04/08 | MRu | Provide technical detail for OpenNebula’s VO-like functionality |  | NEW |

Minutes prepared by        Michel Drescher, 6 September 2011

Minutes Approved           Task Force Chair Matteo Turilli

_______________________

COPYRIGHT NOTICE

Copyright © EGI.eu. This work is licensed under the Creative Commons Attribution-NonCommercial-NoDerivs 3.0 Unported License. To view a copy of this license, visit http://creativecommons.org/licenses/by-nc/3.0/ or send a letter to Creative Commons, 171 Second Street, Suite 300, San Francisco, California, 94105, USA.

The work must be attributed by attaching the following reference to the copied elements: “Copyright © EGI.eu (www.egi.eu). Using this document in a way and/or for purposes not foreseen in the license, requires the prior written permission of the copyright holders. The information contained in this document represents the views of the copyright holders as of the date such views are published.