## Slide 1
Technical Roadmap for EGI Helpdesk (GGUS)
Guenter Grein
March 16th 2023
OMB Meeting

## Slide 2: Open requests
Replace KIT-CA certificates
  https://jira.egi.eu/browse/EGITCB-448
  KIT-CA stopped issuing server certificates by end of 2022
  For GGUS we will use Géant certificates instead
  A new Géant certificate is already in place on https://test.ggus.eu
  https://ggus.eu will start using Géant certificates in Q4 2023

## Slide 3: Open requests
Migrate EGI Helpdesk to a new infrastructure
  https://jira.egi.eu/browse/EGITCB-456
  Some components of the current implementation of EGI Helpdesk (GGUS) are running out of support in 2024
    RedHat Enterprise Linux 7
    BMC AR Server 20.02
  The current implementation will be replaced by a new system already running in production mode known as EOSC Helpdesk
    https://eosc-helpdesk.eosc-portal.eu