## Slide 1: Operations Roadmap 2012
Task SA1.8
Christos Kanellopoulos

## Slide 2: Roadmap 2012
Milestone N. | Description | timeline 2012 Q1/Q2/Q3/Q4
 | Assess the need and the feasibility of setting up a replicated service of the OPS VO | Q1
 | 2nd release of the RP OLA | Q1
 | Draft release of the EGI.eu OLA | Q2
MSA418 | Operational Level Agreements (OLAs) within the EGI production infrastructure | Q2
 | 1st release of the EGI.eu OLA | Q3
 | Finalize the decommission of the legacy ROC Groups in the DTEAM VO. (ROC_Benelux, ROC_France, ROC_UKI) | Q4
Notes: Please specify here the additional milestones proposed for 2012

## Slide 3: TSA1.8 2012 Plans
Core Grid Services
  VO Services
    finalize the decommission of the legacy ROC Groups in the DTEAM VO. (ROC_Benelux, ROC_France, ROC_UKI)
    DTEAM VO services are provided using the VOMRS service. Investigate whether the new VOMS service provides all the needed functionality
    assess the need and the feasibility of setting up a replicated service of the OPS VO at the GRNET VOMS Infrastructure, while the the primary VO services for the OPS VO are provided by CERN.
Notes: Add a limited number of explanatory slides for some of the milestones if needed

## Slide 4: TSA1.8 2012 Plans
EGI Catch All CA
  Continue the support and operation of the EGI Catch All CA and the expansion of the RA Network as needed.
Core Services for Site Certification
  Continue the support and operation of the Site Certification Core Services.

## Slide 5: TSA1.8 2012 Plans
Operational Level Agreements (OLAs)
  MSA 418: The milestone MSA 418 "Operational Level Agreements (OLAs) within the EGI production infrastructure" is planned for 2012Q1 with deadline the end of the first month of 2012Q2
  Produce OLA between EGI and NGIs, as well as a Core services OLA The 2nd release of the RP OLA will be finalized early 2012Q1. A new work item for 2012 is the EGI.eu OLA. A draft version will be ready in 2012Q2 and the final version is expected in 2012Q3.

## Slide 6: TSA1.8 2012 Plans
OLA Task Force
  The OLA Task Force as a fixed group has finished its work. For the upcoming work on the EGI.eu OLA, TSA1.8 will establish direct communication channels with the people that are operating services at the EGI.eu level.
Availability/Reliability
  TSA1.8 will continue the handling the validation and distribution of the monthly league tables regarding Resource Center and EGI.eu services and the maintenance of the relevant wiki space