## Slide 1: GLUE 2 status in the EMI 2 release
Balázs Kónya, Lund University
Towards an integrated infosys workshop
EGI Community Forum 2012
Munich, 26-30 March 2012

## Slide 2: EMI 2 Mattehorn factsheet
The second mayor release from EMI
  Backwards incompatibility is allowed
  The most development-rich release
GLUE2 implementation was one of the highlights
  5 high level objectives and 15 development tasks in all the areas were defined as explicit GLUE 2 tasks in Year 2
  11 version publication tasks (also based on GLUE2)
Timeline, status
  EMI 2 code freeze is passed
    80% of the planned development is delivered
  RC4 planned on 2nd April
  final release: 30 thApril

## Slide 3: GLUE2 in EMI 2: details
Publication of GLUE2 LDAP info:
  data services: DPM, LFC, dCache, StoRM, FTS, AMGA
  compute services: CREAM, ARC CE, LB,
  Information services: BDII
  Security services: VOMS, ARGUS, MyProxy, VOBOX
LDAP validation tool: glue-validator
Publication of GLUE2 XML info:
  CREAM, UNICORE and ARC CEs as part of their EMI-ES implementation
  ARC CE via its LIDI interface
  UNICORE/X via CIP

## Slide 4: GLUE2 in EMI 2: details
Information consumers (LDAP):
  Top and Site BDIIs: can read and fetch info from resource layer (at least for glite services)
  ARC clientlib
  SAGA SD and ISN glite adapters can use GLUE2 data from BDII
Information consumers (XML):
  EMI ES client implementations
  ARC clientlib

## Slide 5: Not in EMI 2
Features that missed EMI 2, will be released with an update:
LDAP publication of UNICORE services
GLUE2-based brokering in ARC client
GLUE2 LDAP info consumption by EMI datalib
GLUE2 LDAP info comsumption by WMS
GLUE2 support in JDL

## Slide 6: Global Info Cache discussion
Consensus: Top-BDII with GLUE2 is the endorsed solution for a global information cache
Open questions:
  Aggregation in the top LDAP tree (site concept)
  Multiple Top-BDIIs: do those cache the same info?
  Freshness of the information
  Number of information sources
  Load on the Top-BDII (client queries)
  Consumers: what should those query?