**GOCDB4 release plan**

Will be done in two steps:

* decommissioning of GOCDB3 programmatic interface to be done once that all the dependencies compatibility issues of the other operation tools will be solved.
* replacing GOCDB3 with GOCDB4 input system
* open the parent ggus ticket to check compatibility of bdii and gridview (all the other tools are compatible, as far as we know) – (<https://gus.fzk.de/ws/ticket_info.php?ticket=59146> with two child tickets, 1bdii, 1gridview)
	+ Tickets are now solved
* in 1 week we should solve the  sons ggus tickets  on compatibility for  BDII config generator, internal tools and metrics calculation
* after 24 Jun (end of the egee3 review) we will announce using all possible communication channels the large scale test that will start on 12 jul afternoon. Gilles will also add banner on the gocdb interface.
* Until 15 jul we will run using gocdb4 PI and let's see if major issues arise
* On 15 jul decide if the test was successful so that we can announce the official decommissioning of gocdb3 PI before the end of july
* the step 2. of the plan (replacing the input system) will continue during summer as described in the document to have gocdb4 fully operation before the technical forum in September

**Operation portal and dashboard regional package released on 8th June**

* The application has been modified to cope completely with a regional context. A synchronization system is in place to exchange information with the future regional instances.
* **The package will be proposed with 2 modules** :
	+ The lavoisier Web Service =>a rpm file .
	+ the php part => direct checkout from SVN
* **Validation:**
	+ We have currently 3 instances of the package deployed :
	- 2 are in the validation process - NGI\_IBERGRID and NGI\_CZ
	- the last one has been validated and will be officially announced next
	week (NGI\_GRNET)

**GGUS released on 23rd June**

Minor changes and new vo support units integration - see owl (<https://gus.fzk.de/pages/owl.php> )

GGUS Web Interface

Make PRMS ticket number clickable in GGUS ticket's history (internal diary)

<https://savannah.cern.ch/support/index.php?114808>

GGUS structure

Integration of the following NGIs in GGUS.

- NGI AT

<https://savannah.cern.ch/support/index.php?114684>

- NGI CZ

<https://savannah.cern.ch/support/?113325>

- NGI HU

<https://savannah.cern.ch/support/index.php?114514>

- NGI NL

<https://savannah.cern.ch/support/index.php?114606>

- NGI TR

<https://savannah.cern.ch/support/index.php?114723>

Integration of the following support units in GGUS.

- Made ISIN available as a new GGUS support unit.

<https://savannah.cern.ch/support/index.php?113721>

- Added "EMI" (european middleware initiative) to the list of selectable Support Units.

<https://savannah.cern.ch/support/index.php?115104>

- Replaced "Accounting Policies" SU by "Accounting Portal"

<https://savannah.cern.ch/support/index.php?115215>

- Moved within the list of selectable support units: GOCDB support unit from 'Monitoring' to '2nd level Service'

<https://savannah.cern.ch/support/index.php?114809>

- Renamed SU PPS to "Deployed Middleware" and add Pre-Production to the list of the 'Former Support Units' in the Search engine.

<https://savannah.cern.ch/support/index.php?113186>

Integration of the following VOs in GGUS.

- enmr.eu

<https://savannah.cern.ch/support/index.php?114831>

- phys.vo.ibergrid.eu

<https://savannah.cern.ch/support/index.php?115218>

- ict.vo.ibergrid.eu

<https://savannah.cern.ch/support/index.php?115218>

- chem.vo.ibergrid.eu

<https://savannah.cern.ch/support/index.php?115218>

- life.vo.ibergrid.eu

<https://savannah.cern.ch/support/index.php?115218>

- earth.vo.ibergrid.eu

<https://savannah.cern.ch/support/index.php?115218>

- social.vo.ibergrid.eu

<https://savannah.cern.ch/support/index.php?115218>

- eng.vo.ibergrid.eu

<https://savannah.cern.ch/support/index.php?115218>

GGUS reporting

- Enabled a repository for NGI reports within the escalation reports section.

<https://savannah.cern.ch/support/index.php?114803>

GGUS internals

- To protect GGUS from losing Site name and email when GOCDB is down, appropriate checks were added in the relevant data copy script that runs every night.

<https://savannah.cern.ch/support/index.php?115297>

- The DN string of the certificate used for signing GGUS alarm mails will change with the release on 23rd of June.

Current DN: /C=DE/O=GermanGrid/OU=FZK/CN=ggusmail/gus.fzk.de

New DN: /C=DE/O=GermanGrid/OU=KIT/CN=ggusmail/gus.fzk.de

The alarm test after the release will be done using the new certificate.

<https://savannah.cern.ch/support/index.php?115222>

**ROC NAGIOS VALIDATION:**

[**https://twiki.cern.ch/twiki/bin/view/EGEE/ExternalROCNagios**](https://twiki.cern.ch/twiki/bin/view/EGEE/ExternalROCNagios)

**Three roc missing: Canada, Asia Pacific, Russia**