## Slide 1: Operational Tools Update OMB 27/07/2010
E.Imamagic
D.Cesini

## Slide 2: GOCDB4 release
GOCDB4 release plan in place. Done in two steps:
  swap all GOCDBPI URLs to point to GOCDB4 only
  release the frontend GOCDB4 input web portal
Details available: https://www.egi.eu/indico/getFile.py/access?contribId=2&resId=0&materialId=0&confId=63
Step 1. performed as a production large test starting from Jul 13th
  deeply verified that compatibility issues were solved before launching the test

## Slide 3: GOCDB4 release
Overloading issues found during the first hours of the test
  promptly solved by RAL with permanent solution.
  No more issues found in the following days, the large scale test successfully passed and the GOCDB4 PI are still in production.
Step 2 will be performed during summer
  No definite date up to now – will be announced

## Slide 4: Operation Portal
Regional Package released on June 8th
NGI_GRENET and NGI_CZ are in production mode since mid July without big problems.
  These instances are synchronized with the central one
NGI_IBERGRID regional instance in production since end July
  For more details about the installation : https://cvs.in2p3.fr/operations-portal/package/installation-guide.pdf?revision=HEAD
Next foreseen release: end August
  New VO ID card
  New broadcast tool

## Slide 5: GGUS
Two releases in the last two months
  https://gus.fzk.de/pages/releasenotes/release2010-06-23.html
  https://gus.fzk.de/pages/releasenotes/release2010-07-21.html
Regionalised view for NGI-DE released
Next release in September

## Slide 6: SAM
SAM Update2 Released on June 29th
  Prototyping the staged rollout for ops tool
    NGI_IT is an early adopter
SAM-Update3 release on July 30th
Details and release notes can be found in the CERN JIRA task tracker:
  https://tomtools.cern.ch/jira/browse/SAM/fixforversion/10044
  https://tomtools.cern.ch/jira/browse/SAM/fixforversion/10046

## Slide 7: SAM
Regionalization activity still ongoing and tracked on the following wiki page (see Emir’s slides):
  https://twiki.cern.ch/twiki/bin/view/EGEE/ExternalROCNagios
Created the procedure to validate an NGI NAGIOS box, available at this wiki page:
  https://twiki.cern.ch/twiki/bin/view/EGEE/ValidateROCNagios

## Slide 8: SAM-APEL-TEST
https://tomtools.cern.ch/jira/browse/SAM-500
https://savannah.cern.ch/task/?func=detailitem&item_id=15518
Trying to fix them for the next SAM update (30th July)

## Slide 9: Accounting Portal
Work performed to support GOCDBPI-V4.4
Tier2 report updated and several issues solved
Corrected issue with duplicated accounting when the same site appears under two federations in the Tier2 view.
Next Official Release: December
  Regional accounting portal
    Improved installation support
    GOCDBPI-V4 support
  Central accounting portal
    NGI View V1

## Slide 10: Metrics Portal
Sensors updated to support GSTAT2.
Working on the new release with associated functionalities:
  New metrics and update access protocols to data providers
  Support for changes in the data providers
  Support for new data providers

## Slide 11: Operational Tools Availability Monitor
Work started complete the https://ops-monitor.cern.ch/nagios/ in order to monitor the tools availability
  See Emir’s next presentation

## Slide 12: OTAG
OTAG queue created on the egi.eu RT system
Filling it with requirement discussed in the preEGI OTAG meetings
  And requirement that are arriving randomly
Start new OTAG work in September

## Slide 13: Operational Tools @ EGI-TF2010
Accounting Workshop on Wednesday 14.00-17.30
  https://www.egi.eu/indico/sessionDisplay.py?sessionId=123&slotId=0&confId=48#2010-09-15
Ops Tools Roadmap on Thursday 14.00-15.30
  https://www.egi.eu/indico/sessionDisplay.py?sessionId=20&slotId=0&confId=48#2010-09-16
  If some NGIs are interested in presenting their specific operational tools probably we can fit a couple of short presentation in this session